| Clause | Remarks/Guidelines |
| --- | --- |
| SCT 15 Reduction of Contingency Sum |
| (1) | Without prejudice to the generality of the other General Conditions of Tender and Special Conditions of Tender, the Employer reserves the right to reduce unilaterally the amount of the Contingency Sum as stated in the [Bills of Quantities]1 by himself giving or requiring the *Engineer/ Surveyor/ Supervising Officer designate to give a notification in writing as regards the reduction to a tenderer at any time after determination of the price ranking or overall marks/scores of the tenders in accordance with the evaluation criteria set forth in the tender documents but before award of the Contract. | DEVB memo ref. DEVB(W) 546/70/01 dated 8.8.2011 1. This Clause shall only be included in a works contract involving Contingency Sum if an officer at D2 rank or above in the Project Office/Works Department is satisfied that the following adoption criterion is met: The contract is identified in the risk assessment at the pre-tender stage to have highly uncertain risk factors that could lead to an over-estimation of the allowance made in the Contingency Sum for covering such risks. This finding must be properly documented in file. 2. Subject to compliance with the requirements given in paragraph 3 below, this Clause enables the Project Office, in case the original tender sum of the recommended tender exceeds the funding allowed for the contract in the Approved Project Estimate, to unilaterally reduce the Contingency Sum stated in the tender documents and consequentially the tender sum without the need for tender negotiation. The Project Office can then under properly justified circumstances: (i) keep the tender sum of the recommended tender within the funding available and, subject to approval by the relevant tender board, accept the tender without the need to seek additional funding; or (ii) reduce the amount of additional funding required even if after such reduction the tender sum of the recommended tender still exceeds the funding available and additional funding is still required to be sought. 3. In order to exercise this Clause, the Project Office shall have: (a) reviewed the risk assessment made at the pre-tender stage in arriving at the original Contingency Sum; (b) proper justifications that the amount of reduction is genuinely an excessive allowance in the original Contingency Sum; and (c) obtained approval of the Vote Controller. 4. In conjunction with the use of this Clause, the Form of Tender and the Letter of Acceptance to Successful Tenderer shall be modified as provided in the memo ref. DEVB(W) 546/70/01 of 8 August 2011 promulgating this Clause. Sample letter notifying the tenderer (whose tender is going to be recommended for contract award) of the reduction of the Contingency Sum is also provided in the said memo. 5. This Clause is for use in works contracts other than design and build (D&B) contracts. A GCT is separately provided for D&B contracts in the memo mentioned in paragraph 4 above. Explanatory notes to words in square brackets 1 The Project Office shall determine the appropriate wording to suit the contract/tender documentation arrangements of the contract being tendered. 2 To be inserted if the last part of paragraph (c) and the whole of paragraph (d), are deleted (see note 3 below). 3 The last part of paragraph (c) and the whole of paragraph (d), which are in square brackets, should be deleted if "Adjustment Item" is not allowed in relation to the contract being tendered. * Delete/Modify as appropriate. ** Insert the clause numbers of the Special Condition of Tender and Special Condition of Contract respectively on Adjustment Item (applicable to a contract which has adopted an SCT and an SCC dealing with Adjustment Item). ***Insert the clause number of the General Condition of Tender dealing with correction rules for tender errors (i.e. GCT 11 in DEVB's Library of Standard GCT). |
| (2) | By submitting his tender, a tenderer shall be deemed to have agreed that upon receipt by the tenderer of a notification in writing referred to sub-clause (1) of this Clause: the amount of the Contingency Sum as stated in the [Bills of Quantities]1 shall be taken to be reduced accordingly; (b) the amount of the tender sum as stated in the Form of Tender and [Bills of Quantities]1 shall be taken to be reduced accordingly to reflect the reduction in the amount of the Contingency Sum under paragraph (a) above;[and]2 (c) the reduction in the amount of the Contingency Sum under paragraph (a) above shall not affect any Provisional Sums specified in the [Bills of Quantities]1 [or the amount of the Adjustment Item; and (d) for the purposes of paragraph (c) above, "Adjustment Item" shall have the meaning given in [Preambles to the Bills of Quantities/Special Conditions of Tender Clause [ ]** and Special Conditions of Contract Clause [ ]**]1, and the amount of which may (where applicable) be revised in accordance with General Conditions of Tender Clause [ ]*** ]3. |  |
| (3) | For the avoidance of doubt, the original tender sum as stated in the Form of Tender and [Bills of Quantities]1 will, subject to correction (where applicable) in accordance with General Conditions of Tender Clause [ ]***, be used for determination of the price ranking or overall marks/scores of the tenders in accordance with the evaluation criteria set forth in the tender documents irrespective of whether or not the Employer has subsequently exercised his right under this Clause to reduce the amount of the Contingency Sum. |  |