| Clause | Remarks/Guidelines |
| --- | --- |
| NTT B2 Constraints on *Engineer/Surveyor/Supervising Officer’s power |
| (1) The tenderer’s attention is drawn to the constraints on the *Engineer/ Surveyor/ Supervising Officer’s powers set out in the Appendix to the Form of Tender. | Please refer to WBTC Nos. 19/2000, 20/2000 and 16/2002, ETWB TCW Nos. 56/2002A and 6/2004, and DEVB TCW No. 5/2007 * Delete/Modify as appropriate. |
| (2) In addition to the above constraints, the *Engineer/ Surveyor/ Supervising Officer is also required under the terms of his appointment by the Employer to: |  |
| i) refer the details of every variation to the Works, including the reasons for the variation and its estimated value, to the Employer for information as soon as the variation is ordered; |  |
| ii) refer the details of the evaluation to the Employer for information as soon as the value of a variation to the Works has been determined; |  |
| iii) report to the Employer all claims for additional payment made by the Contractor and, except for those solely in respect of agreement of rates, refer the principles underlying his assessment of each claim, to enable the Employer to provide his view of the matter before the *Engineer/ Surveyor/ Supervising Officer reaches a decision; and |  |
| iv) report to the Employer all delays to the progress of the Works and, except for those delays solely in respect of inclement weather conditions or the hoisting of storm signals, refer his assessment of grant of extension of time for completion, if any, to enable the Employer to provide his view of the matter before the * Engineer/ Surveyor/ Supervising Officer reaches a decision. |  |
| v) ……………….. | Please add any constraints as necessary and specified in the consultancy agreements other than the above. |