Annex 1

Cancelled Planting Proposals and Deferred Planting Proposals

to Tie in with Construction Works

under the Greening Master Plans for Yau Ma Tei and Mong Kok

- Cancelled planting proposals due to opposition from shop proprietors and residents nearby

| Item | Location | Planting Quantity Involved |
| --- | --- | --- |
|  |  | Trees | Shrubs |
| 1 | Boundary Street near Tai Kok Tsui Road | 4 | 0 |
| 2 | Boundary Street near Sai Yeung Choi Street North | 2 | 0 |
| 3 | Boundary Street near Boundary Street Recreation Ground | 9 | 2 500 |
| 4 | Boundary Street near Mong Kok Stadium | 18 | 0 |
| 5 | Sai Yee Street near Playing Field Road | 12 | 0 |
| 6 | Sai Yee Street near Hong Kong and Kowloon Chiu Chow Public Association Secondary School | 14 | 0 |
| 7 | Shum Mong Road near West Kowloon Disciplined Services Quarters | 4 | 1 500 |
| 8 | Bedford Road | 13 | 0 |
| 9 | Fa Yuen Street | 2 | 0 |
| 10 | Sai Yeung Choi Street South | 3 | 0 |
| 11 | Mong Kok Road | 9 | 1 500 |
| 12 | Tung Choi Street | 4 | 0 |
| 13 | Argyle Street/Sai Yeung Choi Street South | 3 | 500 |
| 14 | Argyle Street/Nathan Road | 13 | 1 000 |
| 15 | Sai Yeung Choi Street South | 18 | 0 |
| 16 | Soy Street | 4 | 0 |
| 17 | Reclamation Street | 5 | 0 |
| 18 | Pitt Street | 7 | 0 |
| 19 | Shanghai Street near Waterloo Road/Wing Sing Lane | 4 | 0 |
| 20 | Tak Cheong Lane | 0 | 1 500 |
| 21 | Waterloo Road near Fruit Market | 27 | 3 500 |
| 22 | Public Square Street | 9 | 500 |
| 23 | Man Sing Street/Man Ying Street | 7 | 0 |

- Cancelled planting proposals due to densely placed underground utilities identified during detailed site investigation

| Item | Location | Planting Quantity Involved |
| --- | --- | --- |
|  |  | Trees | Shrubs |
| 1 | Nathan Road near Mong Kok Police Station | 8 | 0 |
| 2 | Nathan Road near Bute Street | 15 | 2 000 |
| 3 | Nathan Road near Public Square Street | 19 | 0 |
| 4 | Nathan Road near Pak Hoi Street | 15 | 0 |
| 5 | Gascoigne Road | 9 | 0 |
| 6 | Willow Street | 18 | 0 |
| 7 | Maple Street | 12 | 0 |
| 8 | Prince Edward Road West near Flower Market | 16 | 0 |
| 9 | Sai Yee Street | 45 | 0 |
| 10 | Chi Wo Street | 16 | 0 |
| 11 | Yan Cheung Road | 14 | 0 |
| 12 | Kansu Street near Jade Market | 22 | 0 |
| 13 | Wylie Road near Queen Elizabeth Hospital | 12 | 0 |
| 14 | Wylie Road near Hockey Ground | 14 | 1 500 |
| 15 | Playing Field Road/Tung Choi Street | 13 | 0 |

- Deferred planting proposals to tie in with the completion of public works or railway works

| Item | Location | Number of trees | Number of shrubs |
| --- | --- | --- | --- |
| 1 | Prince Edward Road West near Fa Yuen Street | 3 | 600 |
| 2 | Sham Mong Road/ Chui Yu Road | 7 | 1 300 |
| 3 | Austin Road West | 31 | 7 000 |
| 4 | Lin Cheung Road near Kowloon Station | 10 | 5 000 |

Annex 2

Completed Greening Projects undertaken by Government in Collaboration with

Quasi-government Organisations and the Private Sector

| Item | Location | Project Description |
| --- | --- | --- |
| 1 | Streets surrounding Landmark, Central | Greening and streetscape beautification works |
| 2 | Streets surrounding Chater House, Central |  |
| 3 | Streets surrounding Jardine House, Central |  |
| 4 | Hollywood Road (from Lyndhurst Terrace to Man Mo Temple), Central |  |
| 5 | Street surrounding Western Market, Sheung Wan |  |
| 6 | Morrison Street and Wing Lok Street, Sheung Wan |  |
| 7 | Street surrounding the Former Marine Police Headquarters, Tsim Sha Tsui |  |
| 8 | Mody Road and Mody Lane, Tsim Sha Tsui |  |
| 9 | Peking Road (between Canton Road and Kowloon Park Drive) , Tsim Sha Tsui |  |
| 10 | Canton Road (between Salisbury Road and the Gateway) , Tsim Sha Tsui |  |
| 11 | Streets surrounding MTR Kowloon Station, Yau Ma Tei |  |
| 12 | Ivy Street and Tai Tsun Street, Tai Kok Tsui |  |

Annex 3

Progress of Vertical Greening Pilot Projects and
Studies on New Greening Techniques

- Pilot project on the effects of modular type Vertical Green Panels (VGPs) at Yau Lai Estate adjacent to the Eastern Harbour Crossing — The objective of the project, which was jointly conducted by the Hong Kong Housing Authority and the Chinese University of Hong Kong at Yau Lai Estate, was to study how VGPs would reduce the urban heat island effect and improve the cityscape.  Completed in 2009, the project demonstrated that the application of VGPs could effectively lower indoor temperature;

- Vertical greening studies carried out by the Drainage Services Department (DSD) — The main objectives of the study, which was jointly conducted by DSD and the University of Hong Kong in 2009, were to identify plant species and environmental conditions suitable for vertical greening as well as the cooling effect of vertical greening.  The study is expected to be completed by end 2011;

- Vertical greening works for noise barriers at Tseung Kwan O Road and Tsing Tsuen Road — The works for Tseung Kwan O Road were completed in May 2010 and the works for Tsing Tsuen Road will be completed in August 2010; and

- Study of thermal and energy performance of green roof systems carried out by the Electrical and Mechanical Services Department (EMSD) — EMSD commissioned the University of Hong Kong to conduct the study to collect information on the effect of green roof systems on indoor temperature in the pilot project.  Findings from the study, which was completed in 2009, showed that the green roof systems could help reduce heat transfer to the indoor environment and the rate of heat reduction would vary with different building structures and green system designs.