NOTES TO TENDERERS

AND APPENDIX TO ADDITIONAL CONDITIONS OF CONTRACT FOR SUBCONTRACTOR MANAGEMENT PLAN

(FOR NEW ENGINEERING CONTRACT (NEC)

- TERM SERVICE CONTRACT (TSC))

Appendix [X]# to ACC [C5]#

Guidelines on Scope and Contents of Subcontractor Management Plan

The Subcontractor Management Plan shall include (but not limited to) the following:

- Scope of works to be subcontracted including the form and extent of subcontracting arrangement such as labour only, labour and plant, labour and material, plant only, lump sum or any other combination of types.  Proof of ownership of construction plant and material shall be addressed.  The scope of works to be subcontracted shall comply with the relevant contractual provisions (i.e. the ACC for Limiting the Tiers of Subcontracting).

- Particulars of subcontracts (irrespective of tiers) as required under the Template under Table 1.

- The Contractor’s approach to demand/ensure his subcontractor(s) to a) abstain from subcontracting the whole of the works subcontracted to him/them, and b) report upwards his/their subcontracting arrangement and any subsequent changes with written declarations of no “hidden” subcontracts for any part of the service subcontracted to any of them.

- The Contractor’s proposed measures for supervision of the works and monitoring of the performance of subcontractors, particularly the aspects of the works programming, quality and safety of the works and environmental protection.

- The Contractor’s proposed measures for monitoring the performance of the subcontractors in complying with the requirements in the contract in reporting site accidents.

- The Contractor’s approach to ensure all subcontractors, irrespective of tiers, to incorporate the Mandatory Subcontract Conditions for Prohibition of Imposing Administrative Charges for Reporting of Site Accidents and Elimination of Under-reporting of Site Accidents.

- Criteria for selection of subcontractor(s) involving trade(s) not available in the Registered Specialist Trade Contractors Scheme (RSTCS).

- The Contractor’s approach to ensure all his subcontractor(s) (irrespective of tiers) to adopt written contracts in his/their subcontracting and that all the subcontract(s) comply with the requirements as stipulated in the Contract (i.e. ACC for Subcontract conditions) and incorporate the Mandatory Subcontract Conditions for Security of Payment.

- Details of the Contractor’s Management Team, as required in the Contract (i.e. the ACC for Contractor’s Management Team), employed on direct supervision and management of subcontractor(s).  An organization chart showing the responsibilities of the Contractor’s direct staff in supervision and management of his subcontractor(s) shall be submitted.

- Declaration through the standard declaration form that members of staff on the Contractor’s Management Team are prohibited to be given a subcontract to any part of the service or to have a vested interest in any of the subcontractors irrespective of tiers.

- The Contractor’s proposed measures to ensure the compliance with the implementation of the system of payment of wages to the Site Workers as stipulated in the Contract (i.e. ACC for Payment of Wages of Site Workers). The Contractor’s proposed measures for ensuring timely payments to subcontractor(s) and payments by subcontractor(s) to subcontractor(s) of lower tiers.

[NB. The above items are not exhaustive.  The Contractor can add any other items, which he considers pertinent to the proper management of his subcontractor(s).]

Internal Note:

# Insert appropriate reference

Appendix [X]# to ACC [C5]#

[For contracts without contract measures to prevent non-payment of wages and/or limiting number of tiers of subcontracting]

Guidelines on Scope and Contents of Subcontractor Management Plan

The Subcontractor Management Plan shall include (but not limited to) the following:

- Scope of works to be subcontracted including the form and extent of subcontracting arrangement such as labour only, labour and plant, labour and material, plant only, lump sum or any other combination of types.  Proof of ownership of construction plant and material shall be addressed.

- Particulars of subcontracts (irrespective of tiers) as required under the Template under Table 1.

- Criteria for selection of subcontractor(s) involving trade(s) not available in the Registered Specialist Trade Contractors Scheme (RSTCS).

- Details of the Contractor’s own staff employed for direct supervision and management of his subcontractor(s).  An organization chart showing the responsibilities of the contractor’s direct staff in supervision and management of his subcontractor(s) shall be submitted.

- The Contractor’s approach to demand/ensure his subcontractor(s) to a) abstain from subcontracting the whole of the works subcontracted to him/them, and b) submit written declarations of no “hidden” subcontracting of works.

- The Contractor’s approach to encourage his subcontractor(s) to adopt written contract(s) in his/their subcontracting and that all the subcontract(s) comply with the requirements as stipulated in this contract to incorporate the Mandatory Subcontract Conditions for Security of Payment.

- The Contractor’s proposed measures to demand his subcontractor(s) to report upward his/their subcontracting arrangement(s) and any subsequent changes.

- The Contractor’s proposed measures for monitoring and assessing the works programme, quality, safety and environmental performance of his subcontractors.

- The Contractor’s proposed measures for monitoring the performance of the subcontractors in complying with the requirements in the contract in reporting site accidents.

- The Contractor’s approach to ensure all subcontractors, irrespective of tiers, to incorporate the Mandatory Subcontract Conditions for Prohibition of Imposing Administrative Charges for Reporting of Site Accidents and Elimination of Under-reporting of Site Accidents.

- The Contractor’s proposed measures for ensuring timely payment to downstream subcontractor(s) after his payment to his direct subcontractor(s).

- The Contractor’s approach for monitoring disputes.

- The Contractor’s approach for handling complaints from workers on site regarding wages arrears disputes and co-ordinating with Labour Department for prompt action.  Contractors are required to keep the Architect/Engineer/Supervising Officer’s site representatives updated of the situation.

- The Contractor’s proposed measures for maintaining updated daily attendance records of all workers on site.

- The Contractor’s proposed measures for site security and workers’ daily access control if applicable.

[NB. The above items are not exhaustive.  The Contractor can add any other issues, which he considers pertinent to the proper management of his subcontractor(s).]

Internal Note:

# Insert appropriate reference

### Appendix [X]# to ACC [C5]#

### Standard Declaration Form by the Contractor

### on Compliance with Provisions in

### Subcontractor Management Plan

To:   The Service Manager

| Contract No. | : |  |
| --- | --- | --- |
| Contract Title | : |  |

In accordance with the Guidelines on Scope and Contents of Subcontractor Management Plan referred in ACC [C5]#, I / we declare and confirm that we have complied with and undertake to continue to comply with the following provisions, and declare and confirm that I / we have ensured and undertake to continue to ensure that our members of staff on the Contractor’s Management Team as referred in ACC [D1]# are aware of the following provisions:

- Members of staff on the Contractor’s Management Team are prohibited from being given a subcontract to any part of the service or having a vested interest in any of the subcontractors irrespective of tiers;

- Members of staff on the Contractor’s Management Team are required to submit written declarations to the Service Manager upon his / her written request from time to time or at any time that they do not have a subcontract to any part of the service or any vested interest in any of the subcontractors irrespective of tiers.

| (Name of the Contractor) |  |  |  |  |
| --- | --- | --- | --- | --- |
| (Name of the Signatory) |  |  |  |  |
| (Position of the Signatory) |  |  |  |  |
| (Date) |  |  |  |  |

Internal Note:

# Insert appropriate reference