GOVERNMENT OF HONG KONG

__________

GENERAL

CONDITIONS OF CONTRACT

FOR

TERM CONTRACTS

FOR

ELECTRICAL AND MECHANICAL

ENGINEERING WORKS

1994 EDITION

EMSD 292

Page

Table of Contents.		 2

Index to General Conditions.		6

General Conditions of Contract.		11

TABLE OF CONTENTS

Clause		Page

DEFINITIONS AND INTERPRETATION

1	(1)	Definitions		11

(2)	Singular and Plural		12

(3)	Marginal notes		12

(4)	Payment			12

(5)	Contract governed by Laws of Hong Kong..........................................................................		12

ENGINEER AND ENGINEER'S REPRESENTATIVE

2	Duties and powers of the Engineer and the Engineer's Representative...........................		12

ASSIGNMENT AND SUB-LETTING

3	Assignment...........................................................................................................................		12

4	Sub-letting.........................................................................................................................		12

CONTRACT DOCUMENTS

5	Documents mutually explanatory.......................................................................................................................		13

6	Provision of Drawings and Specification.........................................................................		13

7	Drawings provided by the Contractor for the Works.......................................................		13

8	Information not to be divulged...........................................................................................		14

9	Use of English language....................................................................................................		14

GENERAL OBLIGATIONS

10	Extent of Contract..............................................................................................................		14

11	Contractor to execute Articles of Agreement...................................................................		14

12	(Not used)	14

13	Inspection of the Contract Area........................................................................................		14

14	Sufficiency of Tender.........................................................................................................		14

15	Works to be to the satisfaction of the Engineer................................................................		14

16	Order of executing the Works............................................................................................		14

17	Particulars to be furnished..................................................................................................		14

18	Contractor's superintendence...............................................................................................		15

19	Contractor's employees.......................................................................................................		15

20	Emergency works...............................................................................................................		15

21	Setting-out..........................................................................................................................		15

22	Safety and security of Works.............................................................................................		15

23	Care of Works.....................................................................................................................		16

24	Damage to persons and property.......................................................................................		16

25	Design responsibility..........................................................................................................		17

26	Interference with traffic and adjoining properties.............................................................		17

27	Remedy on failure to insure...............................................................................................		17

28	Accident or injury to workmen..........................................................................................		17

Clause	                                                                                                 Page

29	Contractor to give notice of injury.....................................................................................................................		17

30	Patent rights and royalties...................................................................................................		17

31	Giving of notices and payment of fees...............................................................................		18

32	Compliance with enactments and regulations...................................................................		18

33	Notices to be written in English and Chinese....................................................................		18

34	Site diary and labour returns................................................................................................		18

35	Fossils..................................................................................................................................		18

36	Facilities for other persons.................................................................................................		18

37	Removal of surplus materials and rubbish..........................................................................		19

38	Publication of photographs of Sites or Works...................................................................		19

39	Offering gratuities................................................................................................................		19

LABOUR

40	Site cleanliness......................................................................................................................		19

41	Engagement of labour.................................................................................................................		19

42	Fair wages............................................................................................................................		19

43	Passes..................................................................................................................................		19

MATERIALS, EQUIPMENT AND WORKMANSHIP

44	Quality of materials and workmanship and Tests...............................................................		19

45	Access to any Site and places of manufacture...................................................................		20

46	Examination of work before covering up..........................................................................		20

47	Uncovering and making openings......................................................................................		20

48	Removal of unsatisfactory material and equipment...........................................................		20

COMMENCEMENT, COMPLETION AND DELAYS

49	Commencement of Works..................................................................................................		21

50	Possession of Sites................................................................................................................		21

51	Time for completion.............................................................................................................		21

52	Extension of time for completion..........................................................................................	     21

53	Rate of progress..................................................................................................................		22

54	Liquidated damages for delay.............................................................................................		22

55	Completion of Works....................................................................................................		23

SUSPENSION OF WORKS

56	Suspension of Works......................................................................................................		24

57	Suspension lasting more than 90 days...............................................................................		24

DEFECTS

58	Execution of work of repair.................................................................................................		24

59	Temporary reinstatement.....................................................................................................		25

60	Investigating defects...............................................................................................................		25

MEASUREMENT, VARIATIONS, VALUATIONS AND CLAIMS

61	Measurement of Works.....................................................................................................		25

62	Orders for variations.............................................................................................................		26

Clause	                                                                                                                                                                                   Page

63	Ascertainment of rates for variations.................................................................................................................			26

64	Daywork............................................................................................................................		26

65	(Not used)			27

66	Notice of claims..............................................................................................................	.....................................		27

67	(Not used)			27

68	(Not used)				27

69	(Not used)				27

70	(Not used)				27

CONSTRUCTIONAL PLANT, TEMPORARY BUILDINGS, MATERIALS AND EQUIPMENT

71	Vesting of Constructional Plant and temporary buildings..................................................................................		27

72	Vesting of materials and equipment.................................................................................		27

73	Removal of Constructional Plant, temporary buildings and materials and equipment.............	......		28

74	Hire and hire-purchase Constructional Plant...................................................................			28

75	Employer's expense in entering into hire or hire-purchase agreement............................			28

76	Liability for loss or damage to Constructional Plant.......................................................			28

77	Incorporation of certain Clauses in sub-contracts...........................................................	..................................		28

CERTIFICATES AND PAYMENTS

78	Submission of bills for payment for any Works..............................................................		28

79	Interim payments..............................................................................................................		29

80	Submission of statement for interim payments..............................................................			29

81	Payment on certification............................................................................................................			29

82	Correction and with-holding of certificates....................................................................		29

83	Final completion certificate.............................................................................................		29

REMEDIES AND POWERS

84	Forfeiture..........................................................................................................................		29

85	Work by person other than the Contractor......................................................................		31

86	Recovery of money due to the Employer........................................................................		31

SPECIAL RISKS AND FRUSTRATION

87	Special risks......................................................................................................................		31

88	Frustration.........................................................................................................................		32

SETTLEMENT OF DISPUTES

89	Settlement of disputes.......................................................................................................		32

NOTICES

90	Service of notices..............................................................................................................		33

DEFAULT OF THE EMPLOYER

91	Default of the Employer...................................................................................................		33

Clause	                                                                                                                                                                                   Page

FLUCTUATIONS

92	Fluctuations......................................................................................................................		34

HEIGHT RESTRICTIONS

93	Airport height restrictions................................................................................................		34

INDEX TO GENERAL CONDITIONS OF CONTRACT

|  | Clause | Page |
| --- | --- | --- |
| Access to any Site and places of manufacture | 45 | 20 |
| Access, Contractor to satisfy himself | 13(1) | 14 |
| Accident or injury to workmen | 28 | 17 |
| Additional Drawings and Specifications | 6 | 13 |
| Additional instructions | 15 | 14 |
| Adjoining properties-interference with | 26 | 17 |
| Agent of the Contractor | 18(2) | 15 |
| Airport height restriction | 93 | 34 |
| Articles of Agreement, Contractor to execute | 11 | 14 |
| Alterations, additions and omissions | 62-64 | 26 |
| Ambiguities in Contract documents | 5 | 13 |
| Approval not by vesting | 72 | 27 |
| Arbitration | 89 | 32 |
| Ascertainment of rates for variations | 63 | 26 |
| Assignment of the benefit of hired and hire-purchase onstructional Plant | 74 | 28 |
| Assignment of the Contract | 3 | 12 |
| Bankruptcy or liquidation of Contractor | 84 | 29 |
| Care of the Works, Specialist Works | 23 | 16 |
| Certificate, final completion | 83 | 29 |
| Certificate of completion of the Works | 55 | 23 |
| Certificates and payments -- interim | 80 & 81 | 29 |
| Certificates, correction | 82 | 29 |
| Cessation of the Employer's liability | 83(3) | 29 |
| Claims, notices and records | 66 | 27 |
| Commencement, completion and delays | 49-55 | 21-23 |
| Commencement of the Works | 49 | 21 |
| Completion of the Works, certificate for | 55 | 23 |
| Completion of the Works, time for | 51 | 21 |
| Completion of the Works, extension of time for | 52 | 21 |
| Compliance with enactments, regulations | 32 | 18 |
| Conditions of Contract, provisions shall prevail | 5 | 13 |
| Conditions of hire of certain plant | 74 | 28 |
| Constructional Plant, removal | 71 | 27 |
| Contract area, inspection of | 13 | 14 |
| Contract documents | 1(1) & 5 | 11 & 13 |
| Contract, extent of | 10 | 14 |
| Contract governed by Laws of Hong Kong | 1(5) | 12 |
| Contract price fluctuations | 92 | 34 |
| Contractor to give notice of injury | 29 | 17 |
| Contractor's employees | 19 | 15 |
| Contractor's design responsibility | 7 | 13 |
| Contractor's interim statements | 79 | 29 |
| Contractor's notice of completion of the Works | 55 | 23 |
| Contractor's superintendence | 18 | 15 |
| Contractor to execute Articles of Agreement | 11 | 14 |
| Constructional Plant not solely owned by the Contractor | 74 | 28 |
| Correction of certificate | 82 | 29 |
| Cost of samples and tests | 44(3) | 20 |
| Covering up work, examination before | 46 | 20 |
| Covering up work, uncovering | 47 | 20 |
| Crops, damage to | 24(1) | 16 |
| Damage to the property of the Employer | 24(2) | 17 |
| Damage to persons and property | 24 | 16 |
| Damage to the Works and Specialist Works | 23 | 16 |
| Damage to the Works and Specialist Works, excepted risks . | 23(4) | 16 |
| Damage to the Works, special risks | 87 | 31 |
| Damages, liquidated | 54 | 22 |
| Daywork | 64 | 26 |
| Default of the Employer | 91 | 33 |
| Defective material and work | 48 & 58 | 20 & 24 |

Defects ......................................................................................................................................

|  | 58-60 | 24 & 25 |
| --- | --- | --- |
|  | Clause | Page |
| Defect, Contractor to search for, if required | 60 | 25 |
| Defects Liability Period | 1(1) & 58 | 11 & 24 |
| Definitions and interpretation | 1 | 11 |
| Delay, liquidated damages for | 54 | 22 |
| Design responsibility | 25 | 17 |
| Discrepancies in documents | 5 | 13 |
| Dismissal of Contractor's employees | 18 | 15 |
| Disputes, settlement of | 89 | 32 |
| Documents mutually explanatory | 5 | 13 |
| Drawings | 1(1),6 & 7 | 11 & 13 |
| Duties and powers of the Engineer and of the Engineer's Representative | 2 | 12 |
| Emergency work by others | 85(2) | 31 |
| Emergency works by the Contractor | 20 | 15 |
| Employer's liabilities limited by final completion certificate | 83(3) | 29 |
| Enactments and regulations, compliance with | 32 | 18 |
| Engagement of labour | 41 | 19 |
| Engineer and Engineer's Representative | 2 | 12 |
| English language, use of | 9 | 14 |
| Errors in contract documents | 5 & 61 | 13 & 25 |
| Errors in and omissions from the Schedule of Rates | 5 | 13 |
| Errors in setting-out | 21 | 15 |
| Examination of work before covering up | 46 | 20 |
| Excepted risks | 23(4) | 16 |
| Execution of work of repair | 58 | 24 |
| Extension of time, Contractor to give notice | 52(1) | 21 |
| Extension of time, Contractor to provide particulars | 52(3) | 22 |
| Extent of the Works | 10 & 15 | 14 |
| Failure to carry out work required, remedy |

58(4),

73(2) & 85

24,

| 28 & 31 |
| --- |
| Fair wages | 42 | 19 |
| Faulty work, removal and replacement | 48 | 20 |
| Fees and notices | 31 | 18 |
| Final completion certificate | 83 | 29 |
| Fencing, watching, lighting | 22 | 15 |
| Fluctuations | 92 | 34 |
| Forfeiture | 84 | 29 |
| Forfeiture, payment after | 84(5) | 30 |
| Fossils | 35 | 18 |
| Frustration | 88 | 32 |
| Further Drawings and Specifications | 6(3) | 13 |
| Further instructions | 15 | 14 |
| General Holidays | 51(3) | 21 |
| General obligations | 10-39 | 14-19 |
| Granting extensions of time for completion | 52 | 21 |
| Gratuities, offering of | 39 | 19 |
| Hire or hire-purchase payment of the Employer | 75 | 28 |
| Hired and hire-purchase Constructional Plant, conditions of | 74 | 28 |
| Incorporation of certain clauses in sub-contracts | 77 | 28 |
| Increased costs arising from special risks | 87 | 31 |
| Indemnity by the Contractor |

23,24,26

30,32 &

59

16, 17

18 & 25

Indemnity by the Employer

23(3) &

(4), 24(2),

30 & 87

16, 17

| & 31 |
| --- |
| Information not to be divulged | 8 | 14 |
| Injury, personal--giving of notice by the Contractor | 29 | 17 |
| Injury to persons and damage to property | 24 | 16 |
| Inspection and testing of materials and workmanship | 44 & 46 | 19 & 20 |
| Inspection of the Contract Area | 46 | 14 |

Instructions of the Engineer .....................................................................................................

|  | 46 | 14 |
| --- | --- | --- |
|  | Clause | Page |
| Insurance, failure to effect--remedy | 27 | 17 |
| Interest, payment of | 54(5) | 23 |
| Interference with traffic and adjoining properties | 26 | 17 |
| Interim payments, valuation | 79 | 29 |
| Interim statements, Contractor's | 80 | 29 |
| Interpretation, definitions and | 1 | 11 |
| Labour returns and site diary | 34 | 18 |
| Labour supply |

18,19,41

| & 42 | 15 & 19 |
| --- | --- |
| Latrines, temporary | 40 | 19 |
| Liability for defects | 58 & 60 | 24 & 25 |
| Liability for loss or injury to Constructional Plant | 23 & 76 | 16 & 28 |
| Lighting, fencing, watching | 22 | 15 |
| Limit on liabilities, Employer to Contractor | 83(3) | 29 |
| Liquidated damages for delay | 54 | 22 |
| Loss of or injury to Constructional Plant, liability for | 23 & 76 | 16 & 28 |
| Marginal notes | 1(3) | 12 |
| Materials and workmanship | 44-48 | 19-20 |
| Materials, no approval of by vesting | 72 | 27 |
| Materials, removal of unsatisfactory | 48 | 20 |
| Materials, quality | 44 | 19 |
| Materials, supply | 10 | 14 |
| Measurement, assistance with | 61(2) | 26 |
| Measurement generally | 61 | 25 |
| Measurement of Works | 61(1) | 25 |
| Minimum interim payment | 79(2) | 29 |
| Money due to the Employer, recovery | 86 | 31 |
| No approval by final completion certificate | 83(2) | 29 |
| No approval by vesting | 72 | 27 |
| No liability for war risks | 87 | 31 |
| Notice of accident or injury to workmen | 29 | 17 |
| Notice of claims | 66 | 27 |
| Notice of completion, Contractor's | 55(1) | 23 |
| Notice of delay | 52(1) | 22 |
| Notice to resume work after suspension | 57 | 24 |
| Notices, Government, to be written in English and Chinese | 33 | 18 |
| Notices, giving of and payment of fees | 31 | 18 |
| Notices, service of | 90 | 33 |
| Notification of extensions of time | 52(2) | 22 |
| Obligations, general | 10-39 | 14-19 |
| Obligations, unfulfilled | 83(3) | 29 |
| Offering gratuities | 39 | 19 |
| Omissions, alterations and additions | 62-64 | 26 |
| Openings, uncovering and making | 47 | 20 |
| Opportunities for other contractors | 36 | 18 |
| Order of executing the Works | 16 | 14 |
| Ordering variations, limitations | 10 & 62 | 14 & 26 |
| Other contractors, facilities for | 36 | 18 |
| Outbreak of war, riot | 87 | 31 |
| Passes | 43 | 19 |
| Patent rights and royalties | 30 | 17 |
| Payment generally | 1(4) | 12 |
| Payment after forfeiture | 84(5) | 30 |
| Payment, certificates and | 78-83 | 28-29 |
| Payment, for repairs in Defects Liability Period |

58(3) &

| 60(2) | 24 & 25 |
| --- | --- |
| Payment in event of frustration | 88 | 32 |
| Payment if Contract terminated by special risks | 87(3) | 31 |
| Payment of interest | 54(5) | 23 |
| Payment of claims | 66 | 27 |
| Payment on certification | 81 | 29 |

Payments, interim

|  | 79 | 29 |
| --- | --- | --- |
|  | Clause | Page |
| Particulars to be furnished | 17 | 14 |
| Photographs | 38 | 19 |
| Plant, conditions of hire | 74 | 28 |
| Plant, irremovability if expressly prohibited | 71 | 27 |
| Plant, liability for loss or damage | 23 & 76 | 16 & 28 |
| Plant, revesting and removal | 73 | 28 |
| Plant, supply | 10 | 14 |
| Plant, vesting | 71 | 27 |
| Possession of Sites | 50 | 21 |
| Powers of the Engineer to fix rates | 63(2) | 26 |
| Powers, remedies and | 84-86 | 29-31 |
| Progress, rate of | 53 | 22 |
| Property and persons, damage to | 24 | 16 |
| Provisions of Drawings and Specification | 6 & 7 | 13 |
| Publication of photographs of Sites or Works | 38 | 19 |
| Quality of materials, equipment and workmanship and tests | 44 | 19 |
| Rate of progress | 53 | 22 |
| Rates, power of the Engineer to fix | 63(2) | 26 |
| Recovery of money due to the Employer | 86 | 31 |
| Reduction of liquidated damages | 54(1) | 22 |
| Regulations and enactments, compliance with | 32 | 18 |
| Reinstatement, temporary | 59 | 25 |
| Remedies and powers | 84-86 | 29-31 |
| Remedy on Contractor's failure to carry out work required |

58(4),

73(2) & 85

24,

| 28 & 31 |
| --- |
| Remedy on failure to insure | 27 | 17 |
| Removal of Contractor's employees | 19 | 15 |
| Removal of Constructional Plant, temporary buildings and materials and equipment | 73 | 28 |
| Removal of plant on termination |

84(1), 87(2)

& 91 (2)

29,

| 31 & 34 |
| --- |
| Removal of surplus materials and rubbish | 37 | 19 |
| Removal of unsatisfactory material and equipment | 48 | 20 |
| Repair work, execution of | 58 & 60 | 24 & 25 |
| Replacement of unsatisfactory material and equipment | 48 | 20 |
| Return of liquidated damages | 54(5) | 23 |
| Returns of labour | 34 | 18 |
| Revesting and removal of Constructional Plant |

71,73 &

91(2)

27, 28

| & 34 |
| --- |
| Review of extensions granted | 52(2) | 22 |
| Riot, outbreak of | 87 | 31 |
| Risks, excepted | 23(4) | 16 |
| Risks, special | 87 | 31 |
| Roads, interference with access | 26 | 17 |
| Royalties and patent rights | 30 | 17 |
| Rules of valuing variations | 63 & 64 | 26 |
| Rubbish, removal of | 37 | 19 |
| Safety and security of Works | 22 | 15 |
| Samples | 44 | 19 |
| Search for defects | 60 | 25 |
| Service of notices | 90 | 33 |
| Setting-out | 21 | 15 |
| Settlement of disputes, arbitration | 89 | 32 |
| Singular and plural | 1(2) | 12 |
| Sites, clearance of on completion | 37 | 19 |
| Sites cleanliness, latrines | 40 | 19 |
| Sites, possession of | 50 | 21 |
| Site diary and labour returns | 34 | 18 |
| Special risks | 87 | 31 |
| Specialist Works, care of | 23 | 16 |
| Sub-contractors, employment of | 4 | 12 |
| Sub-contractors, responsibility of the Contractor for acts and defaults of | 4 | 12 |

Sub-contracts, incorporation of certain clauses in

|  | 77 | 28 |
| --- | --- | --- |
|  | Clause | Page |
| Sub-letting | 4 | 12 |
| Submission of bills for payment for any Works | 78 | 28 |
| Sufficiency of Tender | 14 | 14 |
| Superintendence, Contractor's | 18 | 15 |
| Supply of plant, materials and labour |

10, 18, 19,

41 & 42

14, 15

| & 19 |
| --- |
| Suspension of the Works | 56 | 24 |
| Suspension lasting more than 90 days, notice to resume work | 57 | 24 |
| Temporary latrines | 40 | 19 |
| Temporary reinstatement | 59 | 25 |
| Tender, sufficiency of | 14 | 14 |
| Termination of the Contract | 91 | 33 |
| Termination of the Contractor's employment | 84 & 87 | 29 & 31 |
| Tests | 44 | 19 |
| Time for completion | 52 | 22 |
| Time for completion, extension of | 52 | 22 |
| Traffic, interference with | 26 | 17 |
| Uncovering and making openings | 47 | 20 |
| Unfulfilled obligations | 83(3) | 29 |
| Unsatisfactory material and equipment, removal of | 48 | 20 |
| Urgent work by person other than the Contractor | 85(2) | 31 |
| Use of English language | 9 | 14 |
| Valuation at date of forfeiture | 84(2) | 30 |
| Valuing variations | 63 | 26 |
| Variations, ordering | 62 | 26 |
| Variations, limits on ordering | 10 & 62 | 14 & 26 |
| Vesting of Constructional Plant and temporary buildings | 71 | 27 |
| Vesting of materials and equipment not to imply approval | 72 | 27 |
| War, outbreak of | 87 | 31 |
| Watching and lighting | 22 | 15 |
| Work by person other than the Contractor | 58(4) & 85 | 24 & 31 |
| Work, examination of before covering up | 46 | 20 |
| Work of repair, execution of | 58 | 24 |
| Work required, remedy on Contractor's failure to carry out |

58(4) &

| 73(2) | 24 & 28 |
| --- | --- |
| Work, suspension of | 56 & 57 | 24 |
| Works to be to the satisfaction of the Engineer | 18 | 15 |
| Work, unsatisfactory--removal of | 48 | 20 |
| Workmanship, materials and | 44-48 | 19-20 |
| Workmanship, quality | 44 | 19 |
| Workmen, accident or injury to | 28 | 17 |
| Works, care of | 23 | 16 |
| Works, certificate of completion of | 55 | 23 |
| Works, commencement of | 49 | 21 |
| Works, extension of time for completion | 52 | 21 |
| Works, extent of | 10 & 15 | 14 |
| Works, measurement of | 61 | 25 |
| Works, safety and security | 22 | 15 |
| Works, time for completion | 51 | 21 |

GENERAL CONDITIONS OF CONTRACT

DEFINITIONS AND INTERPRETATION

Definitions

1.		(1) In the Contract the following words and expressions shall have the meaning hereby assigned to them except when the context otherwise requires: -

"Constructional Plant" means all appliances or things of whatsoever nature required for the execution of any Works but does not include materials, equipment or other things intended to form or forming part of the permanent work or vehicles engaged in transporting any personnel, Constructional Plant, materials, equipment or other things to or from any Site.

"Contract" means the Articles of Agreement, the Tender and the acceptance thereof by the Employer, Drawings, General Conditions of Contract, Special Conditions of Contract if any, Specification and Schedule of Rates.

"Contractor" means the person, firm or company whose Tender has been accepted by the Employer and includes the Contractor's personal representatives, successors and permitted assigns.

"Contract Area" means the area referred to in the Contract within which the Sites are located.

"Contract Period" means the period referred to in the Form of Tender within which the Engineer may issue Works Orders to the Contractor, the commencement of which shall be within 30 days after the date of acceptance of the Tender and notified by the Engineer.

"Cost" means expenditure reasonably incurred including overheads whether on or off any Site and depreciation in value of Constructional Plant owned by the Contractor but excluding profit.

"Defects Liability Period" means the defects liability period stated in the Appendix to the Form of Tender calculated from the date of completion  of any Works Order or part thereof certified by the Engineer in accordance with Clause 55.

"Drawings" means the drawings referred to in the Specification or Schedule of Rates and any modification of such drawings approved in writing by the Engineer and such other drawings as may from time to time be furnished or approved in writing by the Engineer.

"Employer" means the Government of Hong Kong.

"Engineer" means the person, company or firm named in the Articles of Agreement as the Engineer or such other person, company or firm as may be authorized from time to time by the Employer and notified in writing to the Contractor to act as the Engineer for the purposes of the Contract.  The person named or authorized may be described by name or as the holder for the time being of a public office.

"Engineer's Representative" means any person or persons appointed from time to time by the Engineer and notified in writing to the Contractor to perform the duties set forth in Clause 2(2).

"General Holiday" means every Sunday and other day which is a general holiday by virtue of the Holidays Ordinance.

"Portion" means a part of any Site separately identified in any Works Order.

"Schedule of Rates" means the schedule of rates referred to in the Contract.

"Site" means the lands and other places provided by the Employer for the purpose of carrying out the requirements of a Works Order.

"Specialist Contractor" means any contractor employed by the Employer to execute Specialist Works.

"Specialist Works" means any work separately identified in the Contract or in any Works Order and connected with or ancillary to the Works which may from time to time be carried out on the Site of such Works by a Specialist Contractor.

"Specification" means the specifications referred to in the Contract and any modification thereof or addition thereto as may be included in any Works Order or as may otherwise from time to time be furnished or approved in writing by the Engineer.

"Temporary Works" means all temporary work of every kind required for the construction, completion and maintenance of any works.

"Test" means any test prescribed by the Contract or instructed by the Engineer or Engineer's Representative and includes commissioning of the Works and any commissioning test.

"Whole of the Works" means all Works in all Works Orders issued under the Contract.

"Works" means the work or services including work or services to be constructed, completed, maintained and/or supplied in accordance with the Contract and includes Temporary Works and work ordered from time to time as detailed in a Works Order.

"Works Order" means a written order signed by the Engineer or the Engineer's Representative and served to the Contractor or posted to the Contractor's usual place of business for any work or things to be executed, supplied or done by the Contractor under the Contract.

Singular and

| Plural | (2) Words importing the singular only also include the plural and vice versa where the context requires. |
| --- | --- |

| Marginal notes | (3) The index and marginal notes or headings in the General Conditions of Contract, Special Conditions of Contract if any, and the Specification shall not be deemed to be part thereof or be taken into consideration in the interpretation or construction thereof. |
| --- | --- |
| Payment | (4) Unless otherwise provided, all payments shall be made in Hong Kong dollars. |
| Contract governed by Laws of Hong Kong |

(5) The Contract shall be governed by and construed according to the laws for the time being in force in Hong Kong.

| ENGINEER AND ENGINEER'S REPRESENTATIVE |
| --- |
| Duties and powers of the Engineer and the Engineer's Representative | 2. (1) The Engineer shall carry out such duties as are specified in the Contract with due expedition. Subject to the provisions of sub-clause (3) of this Clause the Contractor shall take instructions only from the Engineer. |

(2) The duties of the Engineer's Representative are to watch and inspect the Whole of the Works, to test and examine any material to be used and workmanship employed by the Contractor in connection with the Whole of the Works and to carry out such duties and exercise such powers vested in the Engineer as may be delegated to him by the Engineer in accordance with the provisions of sub-clause (3) of this Clause.

(3) The Engineer may from time to time delegate to the Engineer's Representative any of the duties

and powers vested in him.  Any such delegation shall be in writing signed by the Engineer and shall specify the duties and powers thereby delegated.  No such delegation shall have effect until a copy thereof has been delivered to the Contractor.  Any written instruction or written approval given by the Engineer's Representative to the Contractor within the terms of such delegation, but not otherwise, shall bind the Contractor and the Employer as though it had been given by the Engineer.

Provided that:-

(a)	failure of the Engineer's Representative to disapprove any work or material shall not prejudice the power of the Engineer thereafter to disapprove such work or material;

(b)	if the Contractor or the Employer shall be dissatisfied by reason of any decision of the Engineer's Representative they may refer the matter to the Engineer who shall confirm, reverse or vary such decision.

(4) No act or omission by the Engineer or the Engineer's Representative in the performance of any of his duties or the exercise of any of his powers under the Contract shall in any way operate to relieve the Contractor of any of the duties, responsibilities, obligations or liabilities imposed upon him by any of the provisions of the Contract.

| ASSIGNMENT AND SUB-LETTING |
| --- |
| Assignment | 3. The Contractor shall not assign the Contract or any part thereof or interest therein without the written consent of the Employer and any assignment shall be in a form approved by the Employer. |
| Sub-letting |

4.	(1) The Contractor shall not sub-let the Whole of the Works.  The Contractor shall be permitted unless expressly prohibited by the Contract to sub-let a part of the Works either on the basis of the provision by the sub-contractor of labour and materials or by the provision of labour on a piece-work basis.

(2) The Contractor shall be permitted to sub-let a part of the Works on the basis of provision of Constructional Plant by the sub-contractor, provided that such sub-letting is not expressly prohibited by the Engineer in writing within a period of 14 days from receipt by the Engineer of a request in writing from the Contractor.

(3) Notwithstanding that the Contract has not prohibited sub-letting under sub-clause (1) of this Clause or the Engineer has not prohibited sub-letting under sub-clause (2) of this Clause the Engineer shall, if in his opinion he considers it necessary, have full power to instruct the removal of any sub-contractor from any Site and/or any Works, which power shall not be exercised unreasonably.

(4) The sub-letting of any Works shall not relieve the Contractor from any liability or obligation under the Contract particularly in respect of the provision of superintendence in accordance with Clause 18 and he shall be responsible for the acts, defaults and neglects of any sub-contractor or agents, employees or workmen of any sub-contractor as fully as if they were the acts, defaults or neglects of the Contractor, his agents, employees or workmen.

(5) It shall be the duty of the Contractor if so required by the Engineer to furnish the Engineer with full particulars of any sub-contractor employed or to be employed on any Works.

CONTRACT DOCUMENTS

Documents mutually explanatory

5.		(1) Save to the extent that any Special Condition of Contract provides to the contrary the provisions of these General Conditions of Contract shall prevail over those of any other documents forming part of the Contract.

(2) Subject to the foregoing the several documents forming the Contract are to be taken as mutually explanatory of one another but in case of ambiguities or discrepancies the same shall be explained by the Engineer who shall issue to the Contractor instructions clarifying such ambiguities or discrepancies.  Where the Contractor makes a request in writing to the Engineer for instructions under this sub-clause the Engineer shall respond within 14 days of receipt of such request.

Provided that:-

(a) 	work shown on the Drawings or described in the Specification but not referred to in the Schedule of Rates shall be dealt with in accordance with Clause 63;

(b)	if in the opinion of the Engineer compliance with such instructions shall involve the Contractor in any 	expense which by reason of any ambiguity or discrepancy the Contractor did not and had no reason to 	anticipate, the Engineer shall value such expense in accordance with Clause 63,and certify for payment accordingly;

(c) if in the opinion of the Engineer compliance with such instructions shall involve the Contractor in any saving then the Engineer shall value such saving and deduct the same from any payment due to the Contractor.

Provision of

Drawings and

Specification

6.		(1) Four copies of the Drawings shall be furnished to the Contractor free of charge together with two copies of the Schedule of Rates and Specification if requested by the Contractor.

(2) The Engineer shall within 14 days of receiving a request in writing from the Contractor provide the Contractor with any further copies of the Drawings requested by the Contractor upon payment at the standard rate laid down from time to time by the Employer.

(3) The Engineer shall issue to the Contractor from time to time during the progress of any Works such other Drawings and Specification as in the opinion of the Engineer shall be necessary for the purpose of the execution of such Works and the Contractor  shall be bound by the same.

(4) The Contractor shall give adequate notice in writing to the Engineer of other Drawings or Specification that may be required for the execution of any Works.

(5) The Contractor shall make available one copy of the Drawings referred to in sub-clause (1) of this Clause for use by the Engineer at all reasonable times at those Sites nominated by the Engineer.  These Drawings shall also be available to the Engineer's Representative and to any other person so authorised by the Engineer in writing.

(6) At the completion of the Whole of the Works the Contractor, if required by the Engineer, shall return to the Engineer all Drawings and other Contract documents provided under the Contract, other than the Contractor's signed copy of such Drawings or documents.

Drawings provided by the Contractor for Works

7.		(1) When the Contractor is required to provide Drawings or other documents in connection with any Works, unless the Contract provides to the contrary, all such Drawings and documents shall be submitted in duplicate to the Engineer at a reasonable time before the work shown or described thereon is to be carried out so as to permit the Engineer sufficient time to examine the Contractor's proposals properly.  The Engineer shall give or refuse his approval in writing to such proposals within a reasonable time.

(2) If the Engineer is not satisfied with the proposals set out in the Contractor's Drawings or documents the Engineer shall require the Contractor to make such amendments thereto as the Engineer may consider necessary.  The Contractor shall make and be bound by such amendments at no additional expense to the Employer.

(3) The Contractor shall provide the Engineer with the type and number of copies of such Drawings and documents as may be specified in the Contract within 14 days of the Engineer's approval.

(4) Should it be found at any time after approval has been given by the Engineer that the said Drawings or documents do not comply with the terms and conditions of the Contract or that the details do not agree with the Drawings or documents previously submitted and approved by the Engineer, the Contractor shall make such alterations or additions as in the opinion of the Engineer are necessary to remedy and non-compliance at the Contractor's own expense.

(5) No examination by the Engineer of the Drawings or documents submitted by the Contractor under the provisions of this Clause nor any approval given by the Engineer of the same, with or without amendment, shall absolve the Contractor from any liability for the same.

Information not to be divulged

8.		(1) The Contractor shall not use or divulge, except for the purpose of the Contract, any information provided by the Employer or the Engineer in the Contract documents or in any subsequent correspondence or documentation.

| (2) The Employer and the Engineer may use any information provided by the Contractor in accordance with the Contract but shall not divulge such information except for the purpose of the Contract or for the purpose of carrying out any repair, amendment, extension or other work connected with any Works. |
| --- |
| Use of English language | 9. The Contract, all correspondence in connection with the Contract and Drawings or other documents provided by the Contractor in accordance with Clause 7 shall be in English. |

| GENERAL OBLIGATIONS |
| --- |
| Extent of Contract | 10. The Contractor shall, subject to the provisions of the Contract, execute the Whole of the Works and provide all labour, materials, equipment, Constructional Plant, Temporary Works, transport to or from every Site or in or about all Works and everything whether of a temporary or permanent nature required in and for such execution so far as the necessity for providing the same is specified in or reasonably to be inferred from the Contract. The right is reserved by the Employer, at the discretion of the Employer, to have any work carried out by means of a contract with others or by the use of the Employer's work force and resources. |

Contractor to

| execute Articles of Agreement | 11. The Contractor when called upon to do so, shall enter into and execute Articles of Agreement which will be prepared at the expense of the Employer in the form provided by the Employer. |
| --- | --- |
|  | 12.(Not used) |
| Inspection of the Contract Area |

13.		(1) The Contractor shall be deemed to have examined and inspected the Contract Area and to have satisfied himself, before submitting his Tender, as regards existing roads or other means of communication with and access to and within the Contract Area, the form and nature of the Contract Area, the risk of injury or damage to property, the nature of materials (whether natural or otherwise) to be excavated, the nature of the work and materials necessary for the execution of the Whole of the Works, the accommodation he may require and generally to have obtained his own information on all matters affecting his Tender and the execution of the Whole of the Works.

(2) No claim by the Contractor for additional payment shall be allowed on the ground of any misunderstanding in respect of the matters referred to in sub-clause (1) of this Clause or otherwise or on the ground of any allegation or fact that incorrect or insufficient information was given to him by any person whether in the employ of the Employer or not or of the failure of the Contractor to obtain correct and sufficient information, nor shall the Contractor be relieved from any risk or obligation imposed on or undertaken by him under the Contract on any such ground or on the ground that he did not or could not foresee any matter which may in fact affect or have affected the execution of any Works.

Sufficiency of Tender

|  | 14. The Contractor shall be deemed to have satisfied himself before submitting his Tender as to the correctness and sufficiency of his Tender for the Whole of the Works and of the Schedule of Rates, which Schedule of Rates shall except in so far as it is otherwise provided in the Contract cover all his risks liabilities and obligations set out or implied and all matters and things necessary for the proper execution of the Whole of the Works. |
| --- | --- |
| Works to be to the satisfaction of the Engineer | 15. Save in so far as it is legally or physically impossible the Contractor shall execute the Whole of the Works in strict accordance with the Contract to the satisfaction of the Engineer and shall comply with and adhere strictly to the Engineer's instructions on any matter related to the Contract whether mentioned in the Contract or not. |
| Order of executing the Works | 16. The Contractor shall execute any part of any Works in the manner and to the programme or other requirements of the Engineer. In the absence of any requirements of the Engineer but subject to any requirements of the Contract the Contractor may select the manner, and programme of executing any Works. |
| Particulars to be furnished |

17.	The Contractor shall whenever required by the Engineer furnish for the Engineer's information particulars in writing of the Contractor's arrangements for carrying out any Works which may include the Contractor's programme of Works and of the Constructional Plant and Temporary Works which the Contractor intends to supply, use or construct as the case may be.  The submission to and approval by the Engineer of such particulars shall not relieve the Contractor of any of his liabilities and obligations under the Contract.

Contractor's

superintendence

18.	(1) The Contractor shall give or provide all necessary superintendence during the execution of the Whole of the Works and as the Engineer may consider necessary for the proper fulfilment of the Contractor's obligations under the Contract.

(2) The Contractor shall ensure that he is represented by competent and authorised English-speaking agents as provided in the Contract who shall be deemed to be approved by the Engineer provided any agent is not expressly disapproved by the Engineer in writing within 14 days from the serving of a notice in writing upon the Engineer by the Contractor of the appointment of such agent.  Such agents shall give their whole time to the superintendence of the Whole of the Works.

(3) The Engineer shall have the authority to withdraw his approval of any authorised agent at any time.  If such approval shall be withdrawn the Contractor shall, after receiving notice in writing of such withdrawal, remove the agent forthwith and shall not thereafter employ him again on any Works in any capacity and shall replace him by another competent English-speaking agent approved by the Engineer.

(4) The authorised agents shall receive on behalf of the Contractor directions and instructions from the Engineer or the Engineer's Representative.

(5) The Contractor shall employ a competent English speaking person who shall be available at all times and shall be responsible for accepting all enquiries, instructions and requests made by the Engineer or his Representative.

Contractor's

employees

19.	(1) The Contractor, and any of his sub-contractors, shall provide and employ on every Site in connection with the execution of the Whole of the Works:-

(a)		only such technical personnel as are skilled and experienced in their respective trades and callings and such sub-agents, foremen and leading hands as are competent to give proper supervision to the work they are required to supervise, and

(b)	such skilled, semi-skilled and unskilled labour as is necessary for the proper and timely execution of the Whole of the Works.

(2) The Engineer shall be at liberty to object to and require the Contractor to remove forthwith from any Works any person employed by the Contractor or by a sub-contractor in or about the execution of such Works who in the opinion of the Engineer misconducts himself or is incompetent or negligent in the proper performance of his duties or whose employment is otherwise considered by the Engineer to be undesirable and such person shall not be again employed upon any Works without the written permission of the Engineer.

(3) Any person so removed from any Works shall be replaced as soon as possible by a competent substitute.

Emergency Works

|  | 20. The Contractor shall have available at all times such workmen and plant as provided in the Contract for the execution of emergency works. |
| --- | --- |
| Setting-out |

21.	(1) The Contractor shall be responsible for the true and proper setting-out of any Works in relation to original points, lines and levels of reference shown on any Drawing or schedule provided by the Engineer and for the correctness of the position, level, dimensions and alignment of any Works and for the provision of all necessary instruments, appliances and labour in connection therewith.

(2) If at any time during the progress of any Works any error shall appear or arise in the position, level, dimensions or alignment of such Works, the Contractor on being instructed so to do by the Engineer or the Engineer's Representative shall, at his own expense, rectify such error unless such error is based on incorrect data shown on any Drawing or document supplied to the Contractor by the Engineer or the Engineer's Representative in which case the rectification shall be treated as a variation ordered in accordance with Clause 62.

(3) The checking of any setting-out or of any line or level by the Engineer or the Engineer;s Representative shall not in any way relieve the Contractor of his responsibility for the correctness thereof and the Contractor shall carefully protect and presserve all bench-marks, sight-rails, pegs and other things used in setting out any Works.

Safety and security of Works

22.	(1) The Contractor shall throughout the progress of any Works take full responsibility for the adequate stability and safety of all operations on the Site of such Works other than those of Specialist Contractors and utility undertakers and have full regard for the safety of all persons on such Sites.  The Contractor shall keep all Sites and all Works in an orderly state appropriate to the avoidance of danger to all persons.

(2) The Contractor shall in connection with any Works provide and maintain all lights, guards, fences and warning signs and provide watchmen when and where necessary or required by the Engineer or by any competent statutory or other authority for the protection of such Works or for the safety and convenience of the public or others.

(3) The Contractor shall ensure that all parts of any Site where work is being carried out are so lighted as to ensure the safety of all persons on or in the vicinity of such Site and of such work.

(4) The Contractor, after obtaining any necessary approval from any relevant authority, shall submit to the Engineer proposals showing the layout of pedestrian routes, lighting, guarding and signing for any road opening or traffic diversion which may be required in connection with the execution of the Works. No such road opening or traffic diversion shall be brought into operation or use unless the proposals submitted have been previously approved by the Engineer and properly provided and implemented on the Site of such Works.

Care of Works

23.	(1) From and including the date for commencement of any Works as provided in Clause 49 and until 28 days after the  date of completion of such Works certified by the Engineer in accordance with Clause 55 or until the date the Employer takes over such Works, if earlier, the Contractor shall take full responsibility for the care of such Works and subject to Clause 22(1) any Specialist Works or any part thereof, any Constructional Plant, temporary buildings, materials, equipment and things whatsoever on the Site of such Works or delivered to or placed on such Site in connection with or for the purpose of such Works or such Specialist Works.

Provided that if the Engineer shall issue a certificate of completion in respect of any part of such Works before he shall issue a certificate of completion in respect of the whole of such Works the Contractor shall cease to be responsible for the care of such part of such Works 28 days after the date of completion certified by the Engineer in respect of that part and the responsibility for the care thereof shall thereupon pass to the Employer.

Provided further that the Contractor shall continue to be responsible for the things which are required to be retained on such Site during the Defects Liability Period including Constructional Plant, materials, equipment and temporary buildings and other facilities provided for the use of the Engineer, the Engineer's Representative and their staff.

(2) In case any damage, loss or injury from any cause whatsoever, except the excepted risks as defined in sub-clause (4) of this Clause, shall happen to any Works or any Specialist Works or any part thereof, or to any Constructional Plant, temporary buildings, materials, equipment and things whatsoever on the Site of such Works, the Contractor shall at his own expense and with all possible speed make good or at the option of the Employer shall pay to the Employer the cost of making good any such damage, loss or injury to the satisfaction of the Engineer and shall, notwithstanding such damage, loss or injury, proceed with the execution of such Works in all respects in accordance with the Contract and the Engineer's instructions.

(3) To the extent that any damage, loss or injury arises from any of the excepted risks defined in sub-clause (4) of this Clause, the Contractor shall, if instructed by the Engineer, repair and make good the same at the expense or proportionate expense of the Employer.  Any sum payable under this Clause by the Employer shall be determined by the Engineer in the same manner as a sum payable in respect of a variation ordered in accordance with Clause 62.

(4) The "excepted risks" are:-

(a)	outbreak of war (whether war be declared or  not) in which Hong Kong shall be actively engaged;

(b)	invasion of Hong Kong;

(c)	act of foreign terrorists in Hong Kong;

(d)	civil war, rebellion, revolution or military or usurped power in Hong Kong;

(e)	riot, commotion or disorder in Hong Kong otherwise than amongst the employees of the Contractor, any sub-contractor or Specialist Contractor currently or formerly engaged on and Works or any Specialist Works;

(f)	a cause due to the occupation by the Employer, his agents, employees or other contractors 	of any part of any Works for a purpose other than carrying out the Specialist Works, such purpose being authorised and required by the Employer;

(g)		damage, loss or injury which is the direct  consequence of the Engineer's design of any Works;

(h)	a cause due to neglect or default by the Engineer or the Employer or their employees or agents in the course of their employment.

(5) Notwithstanding the provisions of sub-clause (1) of this Clause, if the Contract provides a mobilization period within which the Contractor shall commence any Works then the Contractor shall take full responsibility for the care of such Works from and including the date of commencement as provided in Clause 49.

Damage to persons and property

24.	(1) The Contractor shall, except if and so far as the Contract otherwise provides, indemnify and keep indemnified the Employer against all losses and claims for injury or damage to any person or property whatsoever, other than surface or other damage to land or crops on any Site, which may arise out of or in consequence of the execution of Works on such Site and against all claims, demands, proceedings, damages, costs, charges and expenses whatsoever in respect thereof or in relation thereto.

(2) The Contractor shall make good or at the option of the Employer shall pay to the Employer the cost of making good any damage, loss or injury which may occur to any property of the Employer and shall recompense the Employer in respect of any damage, loss or injury which may occur to any employee of the Employer by or arising out of the execution of any Works or in the carrying out of the Contract.

Provided that:-

(a)	the Contractor's liability to indemnify or recompense the Employer under sub-clauses (1)  and (2) of this Clause shall be reduced proportionately to the extent that the act or neglect of the Engineer or the Employer, their 	respective agents or employees shall have contributed to the damage, loss or injury;

(b)	nothing  herein  contained shall be  deemed to render the Contractor liable for or in respect of or to indemnify the Employer  against any compensation or  damages  for or  with  respect to:-

(i)	the use or occupation of land provided by the Employer for any Works, or for the purpose of executing any Works, or interference, whether temporary or permanent, with any right of way, light, air or water or other easement or quasi easement which is the unavoidable result of the execution of such Works in accordance with the Contract, or

(ii)		the right of the Employer to construct any Works on, over, under, in or through any land,

or for or in respect of all claims, demands, proceedings, damages, costs, charges and expenses in respect thereof or in relation thereto.

Design

| responsibility | 25. Except as may be provided for in the Contract, the Contractor shall be responsible for the design of the whole of the Works and shall in completing the designs use all necessary skill and care. The Contractor shall ensure that all equipment and materials required by the design to be incorporated into any Works are fit for the purpose intended by the Contract. |
| --- | --- |
| Interference with traffic and adjoining properties | 26. All operations necessary for the execution of any Works shall be carried on so as not to interfere unnecessarily or improperly with the convenience of the public or the access to, use and occupation of public or private roads or footpaths or to or of properties whether in the possession of the Employer or of any other person and the Contractor shall save harmless and indemnify the Employer in respect of all claims, demands, proceedings, damages, costs, charges and expenses whatsoever arising out of or in relation to any such matters in so far as the Contractor is responsible therefor. |
| Remedy on failure to insure | 27. If the Contractor shall fail to effect and keep in force any insurance which he may be required to effect by any Special Condition of Contract then and in any such case the Employer may effect and keep in force any such insurance and pay such premiums as may be necessary for that purpose and such premiums together with expenses incurred shall be recoverable by the Employer from the Contractor. |

Accident or injury to workmen

|  | 28. The Employer shall not be liable for or in respect of any damages or compensation payable at law in respect of or in consequence of any accident or injury to any workman or other person in the employ of the Contractor or any sub-contractor save and except an accident or injury resulting from any act or default of the Employer, his agents or employees and the Contractor shall indemnify and keep indemnified the Employer against all such damages and compensation, save and except as aforesaid and against all claims, demands, proceedings, damages, costs, charges and expenses whatsoever in respect thereof or in relation thereto. |
| --- | --- |
| Contractor to give notice of injury | 29. In the event of any workman or other person employed on any Works or in connection with the Contract whether in the employ of the Contractor or a sub-contractor suffering any personal injury and whether there be a claim for compensation or not, the Contractor shall, without delay, notify the Commissioner for Labour in such form as the Commissioner for Labour may require and shall forward two copies of such notification to the Engineer. |

Patent rights and

royalties

30.	The Contractor shall indemnify the Employer from and against all claims and proceedings for or on account of infringement of any patent rights, design, trademark or name or other protected rights in respect of any Constructional Plant, machine, equipment, work, method or material or anything whatsoever required for any Works and from and against all claims, demands, proceedings, damages, costs, charges and expenses whatsoever in respect thereof or in relation thereto.  Except when otherwise specified in the Contract the Contractor shall pay all tonnage and other royalties, rent and other payments or compensation, if any, for getting stone, sand, gravel, clay or other materials required for any Works.

Provided that where in compliance with the Contract or the Engineer's written instructions the Contractor shall incorporate into the permanent work any patented article, process or invention, the Contractor shall be reimbursed by the Employer for any expense, costs or damages which the Contractor may have had to pay to the persons entitled to such patented article, process or invention in respect of any infringement of any patent rights, design, trademark, name or other protected rights in relation to such article, process or invention.

| Provided further that the Contractor shall notify the Engineer as soon as the Contractor is aware of any incorporation of patented articles, processes or inventions as a condition precedent to any such reimbursement. |
| --- |
| Giving of notices and payment of fees | 31. The Contractor shall give all notices and pay all licences, levies, premiums and other fees required to be given or paid by reason of any enactment or any regulation or by-law of any local or other duly constituted authority in relation to the execution of any Works and by the rules and regulations of all public bodies and companies whose property or rights are affected or may be affected in any way by any Works and if any new fee is imposed or if any existing fee is increased after the date of submission by the Contractor of the Tender, all such new fees or increases shall also be at the expense of the Contractor. |

Compliance with enactments and

regulations

32.The Contractor shall conform in all respects with:-

(a)	the provisions of any enactment,

(b)	 the regulations or by-laws of any local or duly constituted authority, and

(c)	the rules and regulations of such public bodies and companies as are referred to in Clause 31,

and any additions or amendments thereto during the continuance of the Whole of the Works, which are applicable to any Works, and shall keep the Employer indemnified against all penalties and liabilities of every kind for breach of any such enactment, regulations, by-laws or rules.

Notices to be

| written in English and Chinese | 33. Any notice required to comply with any enactment or the rules and regulations of Government or other competent authority and which the Contractor may have to exhibit either for the benefit of the public or for the benefit of his employees shall be written in English and Chinese characters. |
| --- | --- |

Site diary and

labour returns

34.	(1) The Engineer's Representative shall maintain a site diary for those Works nominated by the Engineer which site diary will record daily information with regard to labour, plant, materials, utilities, work carried out, and instructions issued to the Contractor and all other facts that may affect the progress or quality of those Works.

(2) Where a site diary is maintained in accordance with sub-clause (1) of this Clause an authorised agent or representative of the Contractor shall if in agreement sign the site diary daily as being a correct report of the information recorded.  If the authorised agent or representative of the Contractor does not agree with any of the items recorded in the site diary he may draw reference to the points of disagreement in writing in the site diary.

| (3) The Contractor shall, as and when called upon to do so by the Engineer, make available to the Engineer or such other person as the Engineer may direct, such information as the Engineer considers necessary to enable him properly to keep and maintain his site record, but in any event and without prejudice to the generality of the foregoing, the Contractor shall deliver to the office of the Engineer's Representative by not later than noon on each working day a return in such form as the Engineer may prescribe showing in detail the numbers of the several classes of labour on every Site that day together with the numbers of the several classes of labour so employed during the preceding twenty-four hours who were not included in the return for the previous day together with such information concerning materials, Constructional Plant and other such matters as the Engineer's Representative may require. |
| --- |
| Fossils | 35. All fossils, coins, articles of value or antiquity and structures and other remains or things of geological or archaeological interest discovered on any Site shall, as between the Employer and the Contractor, be the absolute property of the Employer and the Contractor shall take reasonable precautions to prevent his workmen or any other persons from removing or damaging any such article or thing and shall immediately upon discovery thereof and before removal acquaint the Engineer or the Engineer's Representative of such discovery and carry out at the expense of the Employer the orders of the Engineer as to the disposal of the same. |

Facilities for

other persons

36.	(1) The Contractor shall in accordance with the requirements of the Engineer afford all reasonable facilities for any person who may be carrying out, on or adjacent to any Site, any work not included in the Contract but required by the Employer, any utility undertaking or other duly constituted authority.

(2) If however the Contractor shall on written request of the Engineer either :-

(a)	make available any road or way for the maintenance of which the Contractor is responsible to, or

(b)	permit the use of any Constructional Plant on any Site by, or

(c)	provide any other service of whatsoever nature to,

| any person who may be carrying out, on or adjacent to the Site, any work not included in the Contract but required by the Employer, any utility undertaking or other duly constituted authority, the Employer shall pay to the Contractor in respect of such use or service such sum as the Engineer considers reasonable. |
| --- |
| Removal of surplus materials and rubbish | 37. The Contractor shall clear away and remove from all Sites and all Works all surplus materials and rubbish of any kind whatsoever as they arise and leave the whole of all Sites and all Works in a clean and workmanlike condition. |

Publication of

photographs of

Sites or Works

38.	(1) The Contractor shall not publish or otherwise circulate photographs of any Site or any Works or any part thereof or anything therein except with the permission in writing of the Employer.

(2) No such permission shall exempt the Contractor from complying with any statutory provision in regard to the taking and publication of photographs.

Offering

gratuities

39.	If the Contractor or any of his agents or employees shall be found to have offered or given any advantage, gratuity, bonus, discount, bribe or loan of any sort to any agent or employee of the Employer or to the Engineer or to any member of the Engineer's staff, the Employer shall be at liberty forthwith to terminate the employment of the Contractor under the Contract, and to hold the Contractor liable for any loss or damage which the Employer may thereby sustain.

| LABOUR |
| --- |
| Site cleanliness | 40. The Contractor shall keep every Site in a clean and sanitary condition and where the Contract so requires the Contractor shall provide and maintain efficient and sanitary latrine accommodation. |

Engagement of

labour

41.		(1) The Contractor shall make his own arrangements in regard to the provision of such labour, skilled and unskilled, as may be required for the execution of any Works and shall use all diligence in arranging for a sufficient and suitable supply of such labour but all such arrangements shall be in accordance with general local usage and subject to such regulations as Government may from time to time require to be observed.

(2) As far as practicable all labour both skilled and unskilled shall be engaged in Hong Kong.

Fair wages

42.	(1) The Contractor shall pay rates of wages and observe hours and conditions of labour which are not less favourable than the general level of wages, hours and conditions observed by other employers whose general circumstances in the trade or industry in which the Contractor is engaged are similar.

(2) The Contractor shall in respect of all persons employed by him, whether in carrying out this Contract or otherwise, in every workshop or other place occupied or used by him for carrying out any Works comply with the general conditions required by this Clause.

(3) The Contractor shall be responsible for the observance of this Clause by sub-contractors employed in the carrying out of any Works.

(4) In the event of default being made in the payment of any money in respect of wages of any person employed by the Contractor in and for carrying out this Contract and if a claim therefor is filed in the office of the Labour Department and proof thereof is furnished to the satisfaction of the Commissioner for Labour, the Employer may, failing payment of the said money by the Contractor, make payment of such claim on behalf of the Contractor to the said Commissioner or his representative and any sums so paid shall be recoverable by the Employer from the Contractor.

Passes

43.	(1) The Engineer may arrange the issue of passes to the Contractor for the admission of workmen to any Site or to any part thereof and in such event any person who fails to show his pass on demand to any duly authorized person may be refused admission.

(2) If required by the Engineer the Contractor shall submit a list of the names of all his workmen requiring passes together with two photographs of each person and shall satisfy the Engineer of their bona fides and identity.

(3) Any pass so issued shall be returned at any time on the demand of the Engineer and in any case on completion of the Works on such Site or on the cessation of the bearer's employment on such Works.

MATERIALS, EQUIPMENT AND WORKMANSHIP

Quality of

materials,

equipment and

workmanship and Tests

44.	(1) All materials, equipment  and workmanship shall be of the respective character, quality or kind required by the Contract and shall be subjected to such examinations, measurements or Tests as the Contract shall require or as ordered by the Engineer or the Engineer's Representative.  All materials and equipment shall be of recent manufacture and not previously used.

(2) The Contractor shall provide such assistance, instruments, machines, labour and other facilities as may be necessary for examining, measuring or testing any work and the quality, weight or quantity of any material and equipment used and, before incorporation into any Works, shall supply for examining, measuring or testing such samples of materials and equipment as may be selected or required by the Engineer or the Engineer's Representative.

(3) The expense of complying with requirements of sub-clause (2) of this Clause, including any transportation costs, shall be borne by the Contractor in so far as the Contract provides for such examinations, measurements or Tests, but if the Contract does not so provide, then the expense shall be ascertained by the Engineer in accordance with the provisions of the Contract and certified for payment by the Engineer.

Provided that:-

(a)	such expense relating to any such examination, measurement or Test that shows the materials, equipment or workmanship not to be in accordance with the Contract or with the Engineer's instructions shall be borne by the Contractor.

(b)	in the event that any Test shows that the Contractor has failed to comply with the requirements of the Contract, the Contractor shall propose and carry out at his own expense further or any other Tests as the Engineer may approve.

Provided further that the above provisos shall apply to any series of Tests made on any part of any Works the results of which indicate that in the opinion of the Engineer the Contractor has failed to comply with the requirements of the Contract notwithstanding there being satisfactory individual Tests included in any such series of Tests.

(4) Notwithstanding the above, testing carried out in the Employer's laboratories in connection with any Works shall be free of charge.

| (5) If the Contractor is required by the Contract or ordered by the Engineer to carry out any examination, measurement or Test, then the Contractor shall give notice to the Engineer specifying the procedures that the Contractor intends to adopt and the time and location of the examination, measurement or Test. If no period of notice is specified in the Contract then reasonable notice shall be given by the Contractor having regard to the type and location of the material, equipment and workmanship to be examined, measured or tested. |
| --- |
| Access to any Site and places of manufacture | 45. The Engineer and any person authorized by him shall at all times have access to all Works and to all Sites and to all workshops and places where materials or manufactured articles are being stored or prepared or from where materials or manufactured articles are being supplied by the Contractor or any sub-contractor, and the Contractor shall render every assistance to the Engineer and any person so authorized by him to obtain access when required to such other workshops and places from where materials or manufactured articles are being obtained for incorporation into any Works. |

Examination of

work before

covering up

46.	(1) No work shall be covered up or put out of view without the approval of the Engineer or the Engineer's Representative and the Contractor shall afford full opportunity for the Engineer or the Engineer's Representative to examine and measure any work which is about to be covered up or put out of view.

(2) The Contractor shall give adequate notice to the Engineer's Representative whenever any such work is ready for examination and the Engineer's Representative shall, without unreasonable delay and unless he considers it unnecessary and advises the Contractor accordingly, attend for the purpose of examining and measuring such work.

Uncovering and

making openings

47.	(1) The Contractor shall uncover any part of any Works or make such openings in or through the same as the Engineer may from time to time direct and shall reinstate and make good any such part in accordance with the Contract.

(2) If any such part has been covered up or put out of view after compliance with the requirements of Clauses 46 and is found to be executed in accordance with the Contract, the expense of uncovering, making openings in or through, reinstating and making good the same shall be valued in accordance with Clause 63 and certified for payment by the Engineer but in any other case the expense shall be borne by the Contractor.

Removal of

unsatisfactory

material and

equipment

48.(1) The Engineer shall during the progress of any Works have the power to order in writing:-

(a)	the rejection and removal from the Site of such Works within such time as may be specified in the order of any material and equipment which in the opinion of the Engineer is not in accordance with the Contract;

(b)	the substitution of proper and suitable material and equipment; and

(c)	the removal and proper re-execution, notwithstanding any previous examination, measurement or Test thereof or any interim payment therefor, of any work which, in respect of materials, equipment or workmanship, is not in accordance with the Contract.

(2) The Contractor shall bear the expense of uncovering, dismantling, breaking up and removal from any Site of any material, equipment or work not in accordance with the Contract and the Contractor shall also bear the expense of reinstating and making good all consequential damage to the Works resulting from such uncovering, dismantling, breaking up or removal.

(3) Where the rectification of any work or replacement of any material by the Contractor which does not comply with the Contract would involve the removal and re-execution of the original permanent work the Engineer may but shall not be obliged to give directions for a variation of such Works in lieu of such removal and re-execution at no additional expense to the Employer.

Provided that if in the opinion of the Engineer such variation has involved the Contractor in expense in excess of that which would have been involved in the removal and re-execution of the original permanent work then the Engineer shall value in accordance with Clause 63 and certify for payment such excess.

(4) Unless authorized otherwise by the Engineer, all replacement parts, which during the progress of the Works, including the Defects Liability Period, are required to be fitted to any equipment used in the Works, shall be genuine proprietary standard parts produced or recommended by the manufacturer of the equipment.

COMMENCEMENT, COMPLETION AND DELAYS

Commencement of Works

49.	(1) The Contractor shall commence the Works detailed in any Works Order on the date for commencement stated on such Works Order or within the mobilisation period commencing on such date if specified in the Form of Tender or as otherwise provided in the Contract and shall proceed with the same with due diligence and without delay except as may be expressly sanctioned or ordered by the Engineer or be wholly beyond the control of the Contractor.

(2) The Contractor shall not carry out any work without a Works Order provided that if for any reason the Engineer shall consider it necessary to give any instruction verbally the Contractor shall comply with such order which shall be confirmed by the issue of a Works Order.

Possession of

Sites

50.	(1) Save in so far as the Contract or any Works Order may prescribe or the Engineer may require pursuant to Clause 16 the extent of Portions of any Site of which the Contractor is to be given possession from time to time and the order in which such Portions shall be made available to him the Employer shall give to the Contractor possession of so much of such Site as may be required to enable the Contractor to commence and proceed with the execution of the Works as provided in Clause 16 and otherwise in accordance with such reasonable proposals in writing as the Contractor shall make to the Engineer.  The Employer will from time to time, as such Works proceed, give to the Contractor possession of such further parts of such Site as may be required to enable the Contractor to proceed with due despatch.

Provided that the Employer may use for any purpose any part of any Site.

(2) The Contractor shall bear all expenses and charges for any special or temporary wayleaves required by him in connection with any Site.

Time for

completion

51.	(1) Works shall be completed within the time stated on the Works Order for such Works or within any revised time notified by the Engineer pursuant to sub-clause 2 of this Clause or within such extended time as may be granted in accordance with Clause 52.

(2) If the Contractor or any authorized representative shall have reason to object to the time for completion given on any Works Order then he shall inform the Engineer in writing giving reasons for the objection no later than 21 days from the date of issue of such Works Order.  The Engineer shall take into account any reasons submitted, which in the opinion of the Engineer are reasonable, in determining whether or not a revised time for completion is justified.  The Engineer shall provide written notification of his decision to the Contractor.

(3) General Holidays shall be included in the time for completion unless otherwise stated in the Contract.

Extension of time for completion

52.	(1)	(a)	As soon as practicable but in any event within  42 days of the cause of any delay to the progress of any Works, the Contractor shall deliver to the Engineer full and detailed particulars of the cause and extent of such delay.

(b)	If in the opinion of the Engineer the cause of the delay is:-

(i)	inclement weather and/or its consequences adversely affecting the progress of such Works, or

(ii)	the hoisting of tropical cyclone warning signal No. 8 or above, or

(iii)	an instruction issued by the Engineer under Clause 5, or

(iv)	a variation ordered under Clause 62, or

(v)	a substantial increase in the amount of work described in any Works Order not resulting from a variation ordered under Clause 62, or

(vi)	the Contractor not being given possession of the Site of such Works or any Portion or part thereof in accordance with the Contract or is subsequently deprived of it, or

(vii)	a disturbance to the progress of such Works for which the Employer or the Engineer or the Engineer or a Specialist Contractor is responsible or partially responsible, or

(viii)	the Engineer suspending such Works in accordance with Clause 56 in so far as the suspension is not occasioned by the circumstances described in Clause 56(2)(a) to (d), or

(ix)	any utility undertaking or other duly constituted authority failing to commence or to carry out in due time any work directly affecting the execution of such Works, provided that the Contractor has taken all practical steps to cause the utility undertaking or duly constituted authority to commence or to proceed with such work, or

(x)	any other special circumstance of any kind whatsoever,

then the Engineer shall within a reasonable time consider whether the Contractor is fairly entitled to an extension of time for the completion of such Works.

(c)	Notwithstanding the powers of the Engineer under the provisions of this Clause to decide whether the Contractor is fairly entitled to an extension of time the Contractor shall not be entitled to an extension of time for the completion of any Works if the cause of the delay is:-

(i)	a suspension occasioned by the circumstances described in Clause 56(2)(a) to (d), or

(ii)	a shortage of Constructional Plant or labour, or

(iii)	the submission and consideration of any objection to the time for completion pursuant to Clause 51(2).

(2) If in accordance with sub-clause (1) of this Clause the Engineer decides that the Contractor is fairly entitled to an extension of time for the completion of any Works, the Engineer shall within a reasonable time determine, grant and notify in writing to the Contractor such extension.  If the Engineer decides that the Contractor is not entitled to an extension, the Engineer shall notify the Contractor in writing accordingly.

Provided that the Engineer in determining any such extension shall take into account all the circumstances known to him at that time, including the effect of any omission of work or substantial decrease in any item of work.

Provided further that the Engineer shall, if the Contractor shall so request in writing, make a subsequent review of the circumstances causing delay and determine whether any further extension of time for completion should be granted.

(3) Any extension of time granted by the Engineer to the Contractor shall, except as provided elsewhere in the Contract, be deemed to be in full compensation and satisfaction for any loss or injury sustained or sustainable by the Contractor in respect of any matter or thing in connection with which such extension shall have been granted and every extension shall exonerate the Contractor from any claim or demand on the part of the Employer for any delay during the period of such extension but not for any delay continued beyond such period.

Rate of progress

53.	(1) If the rate of progress of any Works is at any time in the opinion of the Engineer too slow to ensure completion by the prescribed time or extended time for completion, the Engineer may so inform the Contractor in writing and the Contractor shall immediately take such steps as are necessary to expedite the completion of such Works.  The Contractor shall inform the Engineer of such proposed steps.

(2) Notwithstanding the provisions of sub-clause (1) of this Clause and subject to compliance with any enactment, regulation or bye-law, the Engineer shall be empowered to instruct the Contractor in writing to carry out any Works or any part thereof during any hours of the day where the Engineer considers it necessary owing to the default, negligence, omission or slow progress of the Contractor.

(3) The Contractor shall not be entitled to any additional payment for complying with any instruction given in accordance with this Clause.

Liquidated damages for delay

54.	(1) If the Contractor shall fail to complete any Works within the time for completion as prescribed by Clause 51, then the Contractor shall pay to the Employer a sum equal to ten per cent of the estimated value of the Works described in the Works Order as determined by the Engineer at time of issue of the Works Order divided by the time for completion in days prescribed in the Works Order including General Holidays as liquidated damages for such default and not as a penalty for every day or part of a day which shall elapse between the time for completion as prescribed by Clause 51 and the date of completion of the Works Order.

(2) The Employer may without prejudice to any other method of recovery deduct the amount of such damages from any monies due or which may become due to the Contractor under this or any other contract.

(3) The payment or deduction of such damages shall not relieve the Contractor of his obligation to complete the Works Order or of any other of his obligations and liabilities under the Contract.

(4) If before the completion of the whole of the Works Order any part of the Works Order has been certified by the Engineer as completed pursuant to Clause 55 the liquidated damages for delay shall for any period of delay after such certification be reduced in the proportion which the value of the part so certified bears to the whole of the Works Order.

(5) If upon a subsequent review of the circumstances causing delay the Engineer shall grant an extension or further extensions of time, the Employer shall no longer be entitled to liquidated damages in respect of the period of such extension of time. Any sum in respect of such period which may have been paid or deducted pursuant to this Clause shall be reimbursed to the Contractor together with interest at the rate provided for in Clause 81 within 28 days of the date that such extension is granted.

Completion of Works

55.	(1) When the Contractor considers that the Works have been satisfactorily completed and have satisfactorily passed any Test that may be prescribed by the Contract, he may  notify the Engineer in writing to that effect requesting the Engineer to issue a certificate of completion in respect of such Works.  The Engineer shall, within 21 days of the date of receipt of such notice either :-

(a)	issue a certificate of completion by endorsement on the Works Order or otherwise stating the 	date on which, in the Engineer's opinion, such Works were satisfactorily completed in accordance with the Contract and the Defects Liability Period shall commence on the day following the date of completion stated in such certificate, or

(b)	give instructions in writing to the Contractor specifying all the work which, in the Engineer's opinion, is required to be done by the Contractor before such certificate can be issued, in which case the Contractor shall not be permitted to make any further request for a certificate of completion and the provisions of sub-clause (2) of this Clause shall apply.

(2) Notwithstanding the provisions of sub-clause (1) of this Clause, as soon as in the opinion of the Engineer any Works have been satisfactorily completed and have satisfactorily passed any Test which may be prescribed by the Contract, the Engineer shall issue a certificate of completion in respect of such Works and the Defects Liability Period shall commence on the day following the date of completion stated in such certificate.

(3) Notwithstanding sub-clause (1) of this Clause if, due to any reason other than the default of the Contractor, any Test prescribed by the Contract cannot be carried out and the Works are otherwise satisfactorily completed, then the Engineer may issue a certificate of completion and the prescribed Test shall become outstanding work to be carried out during the Defects Liability Period.  When issuing a certificate of completion in circumstances described in this sub-clause the Engineer may instruct the Contractor to continue to be fully responsible for the care of such Works under Clause 23 until the prescribed Test has been satisfactorily completed.  If the prescribed Test is carried out during the Defects Liability Period the Engineer may extend the Defects Liability Period for any period up to the length of time which has elapsed between the day following the date of completion stated in the certificate of completion and the date of satisfactory completion of the prescribed Test.  Any additional work carried out by the Contractor as the result of the exercise by the Engineer of powers contained in this sub-clause shall be valued pursuant to Clause 63.

(4)	(a)	The Engineer shall give a certificate of completion in respect of any part of any Works which has been completed to the satisfaction of the Engineer and is required by the Employer for permanent occupation or use before the completion of the whole of such Works.

(b)	The Engineer, following a written request from the Contractor, may give a certificate of  completion in respect of any substantial part of any Works which has been completed to the satisfaction of the Engineer before the whole of such Works and is capable of  permanent occupation, and/or permanent use by the Employer.

(c)	When a certificate of completion is given in respect of a part of any Works such part shall be considered as completed and the Defects Liability Period for such part shall commence on the day following the date of completion stated in such certificate.

(5) For the purposes of this Clause the term "Works" shall exclude any work executed in accordance with Clause 58(2).

SUSPENSION OF WORKS

Suspension of Works

56.	(1) The Contractor shall upon the written order of the Engineer suspend the progress of any Works or any part thereof for such time or times and in such manner as the Engineer may consider necessary and shall during such suspension properly protect and secure such Works so far as is necessary in the opinion of the Engineer.

(2) If upon written application by the Contractor to the Engineer, the Engineer is of the opinion that the Contractor has been involved in additional expenditure by reason of a suspension order given by the Engineer under this Clause then the Engineer shall ascertain the Cost incurred and certify for payment accordingly unless such suspension order is:-

(a)	otherwise provided for in the Contract, or

(b)	necessary by reason of weather conditions affecting the safety or quality of such Works or any part thereof, or

(c)	necessary by reason of some default on the part of the Contractor or any person carrying out such Works or any part thereof, or

(d) necessary for the proper execution of such Works or for the safety of such Works or any part thereof in as much as such necessity does not arise from any act or default of the Engineer or the Employer or from any of the excepted risks defined in Clause 23.

Suspension lasting more than 90 days

57.	If the progress of any Works or any part thereof is suspended on the written order of the Engineer and if permission to resume work is not given by the Engineer within a period of 90 days after the date of suspension then the Contractor may, unless such suspension is occasioned by the circumstances described in Clause 56(2)(a) to (d), serve a notice in writing on the Engineer requiring permission within 28 days after the receipt of such notice to proceed with such Works or that part thereof in regard to which progress is suspended.  If within the said 28 days the Engineer does not grant such permission the Contractor by a further notice in writing served on the Engineer may, but is not bound to , elect to treat the suspension where it affects part only of the Whole of the Works as an omission of such part under Clause 62 or where it affects the Whole of the Works as an abandonment of the Contract by the Employer.

DEFECTS

Execution of work of repair

58.	(1) Any Works shall at or as soon as practicable after the expiry of the Defects Liability Period be delivered up to the Employer in the condition required by the Contract, fair wear and tear excepted.

(2)  During the Defects Liability Period or within 14 days after its expiration, the Engineer may by notice in writing require the Contractor to carry out any work of repair or rectification, or make good any defect, imperfection, shrinkage, settlement or other fault identified within the Defects Liability Period, and the Contractor shall carry out such work within the Defects Liability Period or as soon as practicable thereafter and where the Engineer requires such work to be carried out urgently, the Contractor shall carry out such work in compliance with such terms contained in the notice imposed by the Engineer as the Engineer may consider necessary and reasonable in the circumstances.

(3) All such work shall be carried out by the Contractor at his own expense if the necessity for such work shall, in the Engineer's opinion, be due to the use of materials, equipment or workmanship not in accordance with the Contract or neglect or failure on the part of the Contractor to comply with any obligation expressed or implied on the Contractor's part under the Contract.  If in the opinion of the Engineer such necessity shall be due to any other cause, the work shall be valued and certified as if it were a variation ordered in accordance with Clause 62.

(4) If the Contractor fails to carry out any outstanding work as required by Clause 55(3) or fails to carry out any work and in such terms, if any, as required by the Engineer under sub-clause (2) of this Clause the Employer shall be entitled after giving reasonable notice in writing to the Contractor, to have such work carried out by his own workmen or by other contractors and if such work is work which the Contractor would have been required to carry out at his own expense the Employer shall be entitled to recover from the Contractor the cost incurred in connection therewith.

(5) If during the Defects Liability Period any Works or any part thereof cannot be used by reason of any defect, imperfection, shrinkage, settlement or other fault identified within the Defects Liability Period, then the Engineer may extend the Defects Liability Period in respect of such Works or any part thereof by periods equal to the time during which such Works or any part thereof cannot be used but the Defects Liability Period for such Works or any part thereof shall not, unless otherwise provided in the Contract, be extended beyond two years from the date of completion certified pursuant to Clause 55.

(6) If any work is carried out under this Clause which for any reason, in the opinion of the Engineer, necessitates the extension of the Defects Liability Period then the Engineer may extend the Defects Liability Period in respect of any relevant part of the Works.

Provided that:-

(a)	any extension under this sub-clause shall not be for a period longer than the original Defects Liability Period specified in the Contract and

(b) the Defects Liability Period for any Works or any part thereof shall not, unless otherwise provided in the Contract, be extended beyond two years from the date of completion certified pursuant to Clause 55.

Temporary

reinstatement

59.	If in the course or for the purpose of the execution of any Works or any part thereof any highway or other road or way shall have been broken into then notwithstanding any other provision of the Contract:-

(a)	if the permanent reinstatement of such highway or other road or way is to be carried out by the appropriate authority or by some person other than the Contractor, the Contractor shall at his own expense and independently of any requirement of or notice from the Engineer be responsible for the making good of any subsidence or shrinkage or other defect, imperfection, settlement or fault in the temporary reinstatement of such highway or other road or way and for the execution of any necessary repair or amendment thereof from whatever cause the necessity arises until the end of the Defects Liability Period in respect of such Works beneath such highway or other road or way or until the authority or other person as aforesaid shall have taken possession of the Site for the purpose of carrying out permanent reinstatement, whichever is the earlier.  The Contractor shall indemnify the Employer against and from any damage or injury to the Employer or to third parties arising out of or in consequence of any neglect or failure of the Contractor to comply with the foregoing obligations or any of them and against and from all claims, demands, proceedings, damages, costs, charges and expenses whatsoever in respect thereof or in relation thereto;

(b)	as from the end of such Defects Liability Period or the taking of possession as aforesaid, whichever is the earlier, the Employer shall indemnify the Contractor against and from any damage or injury as aforesaid arising out or in consequence of or in connection with the said permanent reinstatement or any defect, imperfection or failure of or in such work of permanent reinstatement and against and from all claims, demands, proceedings, damages, costs, charges and expenses whatsoever in respect thereof or in relation thereto;

(c) where the authority or other person as aforesaid shall take possession of such Site as aforesaid in Portions or parts the responsibility of the Contractor under paragraph (a) of this Clause shall cease in regard to any such Portion or part at the time possession thereof is so taken but shall during the continuance of the said Defects Liability Period continue in regard to any Portion or part of which possession has not been so taken and the indemnities given by the Contractor and the Employer respectively under paragraphs (a) and (b) of this Clause shall be construed and have effect accordingly.

Investigating

defects

60.	(1) At any time prior to the issue of the final completion certificate in accordance with Clause 83 the Contractor shall, if instructed by the Engineer in writing, investigate the cause of any defect, imperfection or fault under the directions of the Engineer.

Provided that if the Engineer at his absolute discretion so decides, the Employer shall be entitled, after giving reasonable notice in writing to the Contractor, to have such investigation carried out by his own workmen or by other contractors and the provisions of sub-clause (2) and (3) of this Clause shall apply to any investigation so carried out.

(2) If such defect, imperfection or fault shall be one for which the Contractor is liable in accordance with the provisions of the Contract, the expense incurred in investigating as aforesaid shall be borne by the Contractor and he shall in such case repair, rectify and make good such defect, imperfection or fault together with any consequential damage at his own expense.

(3) If such defect, imperfection or fault shall be one for which the Contractor is not so liable, then any investigation and remedial work carried out by the Contractor as aforesaid shall be valued in accordance with Clause 63 and certified for payment by the Engineer.

MEASUREMENT, VARIATIONS, VALUATIONS AND CLAIMS

Measurement

of Works

6l.	(1) The Engineer shall except as otherwise stated ascertain and determine by measurement the value of work done in accordance with the Contract.

(2) The Engineer, when requiring any part of any Works to be measured on any Site, shall inform the Contractor who shall forthwith attend or send a representative to assist the Engineer in making such measurement and shall furnish all particulars required by him.  Should the Contractor not attend or neglect or omit to send such representative then the measurement made by the Engineer shall be taken to be the correct measurement of the work.

(3) For the purpose of measuring such permanent work as is to be measured by records and drawings the Engineer shall prepare records and drawings of such work and the Contractor as and when called upon to do so in writing shall within fourteen days attend to examine and agree such records and drawings and if the Contractor does not so attend to examine and agree any such records and drawings they shall be taken to be correct.

(4) If after examination of such records and drawings the Contractor does not agree the same or does not sign the same as agreed they shall nevertheless be taken to be correct unless the Contractor shall within fourteen days of such examination lodge with the Engineer for a decision by the Engineer notice in writing of the respects in which such records and drawings are claimed by the Contractor to be incorrect.

Orders for

variations

62.	(1) The Engineer shall make any variation as he may consider necessary in the form, character or quality of any work or materials detailed in the Specification or the Schedule of Rates, or to order different work or material of any kind which is not detailed in the Specification or Schedule of Rates and no such variation or order for different work or material shall in any way vitiate or invalidate the Contract.

(2) The Engineer shall also make any variation as he may consider necessary in the form, character, quality or quantity of any work or materials ordered under any Works Order.

Such variations may include additions, omissions, substitutions, alterations, changes in quality, form, character, kind, position, dimension, level or line.

(3) No variation shall be without an order in writing from the Engineer.

Provided that:-

(a)	if for any reason the Engineer shall consider it desirable to give any such order verbally in the first instance to be followed by written confirmation the Contractor shall comply with such verbal order.  The Engineer's confirmation in writing of such verbal order, whether before or after the carrying out of such verbal order shall deem the verbal order to be an order in writing from the Engineer within the meaning of this Clause, or

(b) if the Contractor shall confirm in writing to the Engineer any verbal order of the Engineer and such confirmation is not contradicted in writing by the Engineer within 10 working days of the date of receipt by the Engineer of the Contractor's confirmation, then such verbal order shall be deemed to be an order in writing within the meaning of this Clause.

Ascertainment of

rates for variations

63.	(1) The rate for any work which is not the same as or similar in character to or is not executed under the same or similar conditions or circumstances to any item of work in the Schedule of Rates shall be ascertained by the Engineer, based on the rates in the Contract so far as may be reasonable, and be agreed upon between the Engineer and the Contractor.

(2) In the event of the Engineer and the Contractor failing to reach agreement on any rate under the provisions of sub-clause (1) of this Clause, the Engineer shall fix such rate as shall in his opinion be reasonable and notify the Contractor accordingly.

Daywork

64.	(1) The Engineer may, if in his opinion it is necessary or desirable, order in writing that any work which cannot be measured and paid for under items in the Schedule of Rates (excluding the daywork items) shall be executed on a daywork basis.

(2) The Contractor shall then be paid for such work under the conditions and at the rates set out in the Contract or if no such conditions and rates have been included, at such rates as the Engineer shall determine as being reasonable.

(3) The Contractor shall furnish to the Engineer such receipts or other vouchers as may be necessary to prove the sums paid and before ordering materials and equipment shall, if so required by the Engineer, submit to the Engineer quotations for the same for his approval.

(4) In respect of all work executed on a daywork basis the Contractor shall during the continuance of such work deliver each working day to the Engineer's Representative a list, in duplicate, of the names and occupations of and time worked by all workmen employed on such work on the previous working day and a statement, also in duplicate, showing the descriptions and quantity of all materials, equipment and Constructional Plant used thereon or therefor.  One copy of such lists and statements shall be agreed as correct or be rejected with stated reasons, be signed by the Engineer's Representative and returned to the Contractor within 2 days exclusive of General Holidays.

(5) At the end of each month the Contractor shall deliver to the Engineer's Representative a priced statement of the labour, materials, equipment and Constructional Plant used on a daywork basis.

Provided that if the Engineer shall consider that for any reason the sending of such statement by the Contractor in accordance with the foregoing provision was impracticable the Engineer shall nevertheless be entitled to authorize payment for such work either as daywork, on being satisfied as to the time employed and the Construction Plant, materials and equipment used thereon, or at such value as shall in the Engineer's opinion be reasonable.

(6) The Contractor shall inform the Engineer's Representative in advance whenever the Contractor proposes to carry out daywork ordered by the Engineer and shall afford every facility for the Engineer's Representative to check all time, materials and equipment for which the Contractor proposes to charge therefor.

65.(Not used)

Notice of claims

66.	(1) If the Contractor intends to claim a higher rate than one notified to him by the Engineer pursuant to Clause 63(2) or Clause 64(2) or Clause 87(4)(b) the Contractor shall within 28 days of such notification give notice in writing of his intention to claim to the Engineer.

(2) If the Contractor intends to claim any additional payment under the provisions of any Clause of the General Conditions of Contract or Special Conditions of Contract other than as mentioned in sub-clause (1) of this Clause, the Contractor shall within 28 days of it becoming apparent that an event may give rise to a claim serve notice in writing on the Engineer of his intention to claim and the contractual provisions upon which the claim is based.

(3) The Contractor shall keep such contemporary records as may reasonably be necessary to support any claim and shall give to the Engineer details of the records being kept in respect thereof.  Without necessarily admitting the Employer's liability, the Engineer may instruct the Contractor to keep and agree with the Engineer's Representative any additional contemporary records as are reasonable and may in the opinion of the Engineer be material to the claim.  The Contractor shall permit the Engineer and the Engineer's Representative to inspect all records kept pursuant to this Clause and shall supply copies thereof as and when the Engineer or Engineer's Representative shall so instruct.

(4) After the giving of a notice to the Engineer under this Clause, the Contractor shall, as soon as is reasonable, send to the Engineer a first interim account giving full and detailed particulars of the circumstances giving rise to the claim, the rate or sum claimed and the manner in which such rate or sum is calculated.  Thereafter, at such intervals as the Engineer may reasonably require, the Contractor shall send to the Engineer further up-to-date accounts giving the accumulated total of the claim and any further full and detailed particulars in relation thereto.

(5) If in the opinion of the Engineer the Contractor has not complied with the notice provisions contained in sub-clauses (1) or (2) of this Clause in respect of any claim, such claim shall not be considered.

(6) If the Contractor fails to comply with the provisions of sub-clauses (3) or (4) of this Clause in respect of any claim the Engineer may consider such claim only to the extent that the Engineer is able on the information made available.

Provided that the Engineer shall not be obliged to take into account when considering a claim any particulars of the claim received by him after the expiry of a period of 90 days calculated from the certified date of completion of the Works to which the claim relates.

67.(Not used)

68.(Not used)

69.(Not used)

70.(Not used)

|  | CONSTRUCTIONAL PLANT, TEMPORARY BUILDINGS, MATERIALS AND EQUIPMENT |
| --- | --- |

Vesting of

Constructional

Plant and

temporary

| buildings | 71. All Constructional Plant and temporary buildings owned by the Contractor shall when brought onto any Site be and become the property of the Employer but may be removed from such Site by the Contractor at any time unless removal is expressly prohibited by the Engineer in writing. Upon completion of the Works on such Site or removal as aforesaid or under the terms of Clause 91(2) such Constructional Plant and temporary buildings shall re-vest in the Contractor. |
| --- | --- |

Vesting of

materials and

| equipment | 72. All materials and equipment owned by the Contractor for incorporation in any Works shall become the property of the Employer upon delivery to the Site of such Works, and shall not be removed without an instruction or the prior written consent of the Engineer. Materials and equipment shall only re-vest in the Contractor to the extent that they may be found to be surplus to requirements upon or prior to completion of such Works. The operation of this Clause shall not be deemed to imply any approval by the Engineer of such materials and equipment or prevent the rejection by the Engineer of any material or equipment at any time. |
| --- | --- |

Removal of

Constructional

Plant, temporary

buildings and

materials and

equipment

73. 	(1) Upon the issue of the last certificate of completion under the Contract or where appropriate, the issue of a certificate of completion for any Works Order, the Contractor shall remove all Constructional Plant, temporary buildings, surplus materials and equipment from every Site or the Site for such Works Order as the case may be except those required to discharge the Contractor's other obligations under the Contract.

(2) If the Contractor shall fail to remove from any Site any Constructional Plant, temporary buildings, surplus materials or equipment as aforesaid within such reasonable time as may be allowed by the Engineer, then the Employer may-

(a)	sell any such Constructional Plant, temporary buildings, surplus materials or equipment owned by the Contractor and after deducting from any proceeds of sale the charges and expenses of and in connection with such sale shall pay the balance, if any, to the Contractor but to the extent that the proceeds of sale are insufficient to meet all such charges and expenses the excess shall be recoverable by the Employer from the Contractor, or

(b) return Constructional Plant hired or the subject of a hire-purchase agreement to the firm or company from whom it was so hired by the Contractor, and recover the charges and expenses of and in connection with such return from the Contractor.

Hire and

hire-purchase

Constructional

Plant

74.Constructional Plant which is not solely owned by the Contractor shall not be brought onto any Site without the consent of the Engineer, and the Engineer shall have the power to withhold consent unless the owner of the Constructional Plant gives a written undertaking to the Employer that-

(a)	the owner of the Constructional Plant will consent to the assignment by the Contractor to the Employer of the benefit of any hiring or hire-purchase or other agreement made with the Contractor in respect of the relevant plant in the event of either the forfeiture or termination of the Contract by the Employer in accordance with the provisions of the Contract or the abandonment of the Contract by the Contractor before completion of the Whole of the Works.

(b) subject to any assignment under (a) above, the owner of the Constructional Plant will permit the Employer, or any other contractor employed by the Employer, to use the relevant Constructional Plant for the purpose of completion of any Works.

Employer's expense in entering into hire or hire-purchase

| agreement | 75. In the event of the Employer entering into any agreement for hiring or hire- purchase under Clause 74 all sums paid by the Employer under the provisions of any such agreement and all expenses incurred by the Employer in entering into such agreement shall be deemed to be part of the cost of completing the Whole of the Works, and shall be recoverable by the Employer from the Contractor. |
| --- | --- |

Liability for loss or damage to

Constructional

| Plant | 76. Save as stated in Clause 23, the Employer shall not at any time be liable for the loss of or damage to any of the Constructional Plant, temporary buildings, materials or equipment which have become the property of the Employer under Clause 71 and 72 or loss of or damage to any hired or hire-purchase Constructional Plant brought onto any Site in accordance with Clause 74. |
| --- | --- |
| Incorporation of certain Clauses in sub-contracts | 77. The Contractor shall when entering into any sub-contract for the execution of any part of any Works incorporate in such sub-contract the provisions of Clauses 71 to 76 and shall use his endeavours to ensure that they are observed. |

CERTIFICATES AND PAYMENTS

Submission of bills for payment for any Works

78.	(1) Within 60 days of the date of issue of the certificate of completion in accordance with Clause 55 for any Works the Contractor shall submit to the Engineer a statement of final account for such Works showing in detail the value in accordance with the Contract of the work done in accordance with the Works Order together with all other sums which the Contractor considers to be due to him under the Contract.  The statement shall be accompanied by invoices, receipts, and other documents as may be required by the Engineer.

(2) The statement and the supporting documents shall be prepared by and at the expense of the Contractor in the form and with such copies as are stated in the Contract or required by the Engineer.

(3) On receipt of the statement and the supporting documents the Engineer shall value in accordance with the Contract and certify for payment the sum which in his opinion is due to the Contractor.

Interim payments

79.	(1) During the progress of any Works the Contractor may submit a statement requesting an interim payment for such Works in respect of the following:-

(a)	eighty percent (80 %) of the estimated value of the work carried out in accordance with the Contract; and

(b)	eighty percent (80 %) of the estimated value of materials for inclusion in the permanent work and not being prematurely delivered to and being properly stored on the Site of such Works; and

(c)	any other estimated sum to which the Contractor is entitled in accordance with the Contract.

(2) On receipt of the statement and any supporting documents the Engineer shall check and, if necessary correct the statement and shall certify for payment provided that:-

(a)	the statement shall be dated not less than 30 days from the date of issue of the Works Order or from the date of any previous successful request for an interim payment on such Works; and

(b)	the amount payable under any Works Order shall not be less than the minimum amount for interim payments given in the Appendix to the Form of Tender.

(3) Nothing in this Clause shall prevent the Engineer from issuing a certificate at any time for any sum if in the opinion of the Engineer it is desirable to do so.

Submission of

statement for

| interim payments | 80. The statement referred to in Clause 79 shall be prepared on a form supplied by and at the expense of the Contractor and the style and number of copies shall be as the Engineer shall determine. The Contractor shall complete the required number of copies of the statement and deliver them to the Engineer for checking and, if necessary, correction in accordance with Clause 79. One corrected copy shall be returned to the Contractor. |
| --- | --- |

Payment on

| certification | 81. Payment upon each of the Engineer's certificates shall be made by the Employer within twenty-one days of the Engineer's certification. In the event of failure by the Employer to pay the Contractor in compliance with the provisions of this Clause the Employer shall pay to the Contractor interest at one percent below the judgment debt rate prescribed from time to time by the Rules of the Supreme Court (Chapter 4 of the Laws of Hong Kong) upon any over-due payment from and including the date on which the same should have been made. |
| --- | --- |

Correction and

with-holding of

| certificates | 82. The Engineer shall have the power to omit from any certificate the value of any work done, materials supplied or services rendered with which the Engineer may for the time being be dissatisfied and for that purpose, or for any other reason which to the Engineer may seem proper, may by any certificate delete, correct or modify any sum previously certified by him. |
| --- | --- |

Final completion

certificate

83.	(1) Upon the expiry of the Defects Liability Periods in respect of all Works Orders and when all work of repair, reconstruction, rectification and making good any defect, imperfection, shrinkage and other fault referred to in Clause 58 shall have been completed the Engineer shall issue a final completion certificate stating the date on which the Contractor shall have completed his obligation to execute the Whole of the Works.

(2) No certificate, other than the final completion certificate, shall be deemed to constitute approval of any work or other matter in respect of which it is issued or shall be taken as an admission of the due performance of the Contract or any part thereof.

Provided that the final completion certificate shall not be deemed to constitute approval of any work or other matter in respect of which it is issued which has not been carried out in accordance with the Contract and which the Engineer could not with reasonable diligence have discovered before the issue of the final completion certificate.

(3) The issue of any certificate including the final completion certificate shall not be taken as relieving either the Contractor or the Employer from any liability the one towards the other arising out of or in any way connected with the performance of their respective obligations under the Contract.

Provided that the Employer shall not be liable to the Contractor for any matter or thing arising out of or in connection with the Contract or the execution of any Works unless the Contractor shall have made a claim in relation thereto in accordance with the time specified in Clause 52 or Clause 66.

REMEDIES AND POWERS

Forfeiture

84.	(1) If the Contractor shall become bankrupt or have a receiving order made against him or shall present his petition in bankruptcy or shall make an arrangement with or assignment in favour of his creditors or shall agree to carry out the Contract under a committee of inspection of his creditors or (being a corporation) shall go into liquidation (other than a voluntary liquidation for the purposes of amalgamation or reconstruction) or if the Contractor shall assign the Contract without the consent in writing of the Employer first obtained or

shall have an execution levied on his goods or if the Engineer shall certify in writing to the Employer that in his opinion the Contractor:-

(a)	has abandoned the contract, or

(b)	without reasonable excuse has failed to commence any  Works in accordance with Clause 49, or

(c)	has suspended the progress of any Works for 14 days after receiving from the Engineer notice in writing to proceed, or

(d)	has failed to comply with an order from the Engineer given in accordance with Clause 48, or

(e)	despite previous warning by the Engineer in writing is failing to proceed with any Works with due diligence or is persistently in breach of any of his obligations under the Contract, or

(f)	has sub-let the Whole of the Works, or

(g)	has to the detriment of good workmanship or in defiance of the Engineer's instruction to the contrary sub-let any part of any works,

then the Employer may after giving at least 7 days' notice in writing to the Contractor enter upon every Site and the Whole of the Works and expel the Contractor therefrom without thereby avoiding the Contract or releasing the Contractor from any of his obligations or liabilities under the Contract or affecting the rights and powers conferred on the Employer or the Engineer by the Contract and the Employer may by his own workmen or by employing any contractor complete all outstanding Works Orders issued under the Contract up to and including the date of entry.  The Employer or such contractor may use for such completion so much of the Constructional Plant, temporary buildings, materials and equipment which become the property of the Employer under Clauses 71 and 72 as the Employer may think proper and may at any time sell any of the said Constructional Plant, temporary buildings, and unused materials and equipment and apply the proceeds of sale in or towards the satisfaction of any sum due or which may become due to the Employer from the Contractor under the Contract.

(2) As soon as may be practicable after such entry and expulsion by the Employer, the Engineer shall:-

(a)	ascertain and record the quantity of work completed up to such time, and

(b)	ascertain and record the quantities of unused or partially used materials and equipment and list any Constructional Plant and temporary buildings which have become the property of the Employer under the Contract.

The provisions of Clause 61 shall apply for the purposes of attendance by the Contractor for measurement and agreement of records and drawings.

(3) By the notice referred to in sub-clause (1) of this Clause or by further notice in writing within 28 days of the date thereof the Employer may require the Contractor to assign to the Employer and if so required the Contractor shall forthwith assign to the Employer the benefit of any agreement for the supply of any materials, equipment and /or for the execution of any work for the purposes of this Contract which the Contractor may have entered into.

(4) If the Employer shall expel the Contractor in accordance with this Clause, the Employer shall not be liable to pay the Contractor any money on account of the Contract until:-

(a)	the completion of all those Works which are carried out by the Employer's workmen, and

(b)	the expiry of all defects liability periods, defined by other contracts, of all those Works which are carried out by other contractors under such contracts and thereafter until the cost of completion of all Works in respect of Works Orders issued to the Contractor prior to re-entry, the cost of any work carried out pursuant to Clause 58 which in the opinion of the Engineer would have been required to be carried out at the Contractor's expense in respect of those Works completed by the Contractor prior to re-entry, damages for delay in completion, if any, and all other expenses incurred by the Employer have been ascertained and the amount thereof certified by the Engineer.

(5) The Contractor shall then be entitled to receive only such sum, if any, as the Engineer may certify would have been due to the Contractor upon due completion by him of all Works in those Works Orders which have been issued prior to re-entry less the amount certified for the purposes of sub-clause (4) of this Clause.  If the amount certified in accordance with sub-clause (4) of this Clause shall exceed the sum which would have been payable to the Contractor on due completion by him of all Works in those Works Orders which had been issued prior to re-entry then the Contractor shall upon demand pay to the Employer the amount of such excess.

Work by person

other than the

Contractor

85.	(1) If the Contractor shall fail to carry out any work required under the Contract or refuse to comply with any instruction or order given by the Engineer in accordance with the Contract within a reasonable time, the Engineer may give the Contractor 14 days' notice in writing to carry out such work or comply with such instruction.  If the Contractor fails to comply with such notice, the Employer shall  be entitled to carry out such work or instruction by his own workmen or by other contractors.  Without prejudice to any other remedy, all additional expenditure properly incurred by the Employer in having such work or instruction carried out shall be recoverable by the Employer from the Contractor.

(2) If by reason of any accident or failure or other event occurring to, in, or in connection with any Works any remedial or other work shall in the opinion of the Engineer be urgently necessary and the Contractor is unable or unwilling at once to do such remedial or other work, the Engineer may authorise the carrying out of such remedial or other work by a person other than the Contractor. If the remedial or other work so authorised by the Engineer is work which in the Engineer's opinion the Contractor was liable to do under the Contract, all expenses properly incurred in carrying out the same shall be recoverable by the Employer from the Contractor. Provided that the Engineer shall as soon after the occurrence of any such emergency as may be reasonably practicable notify the Contractor thereof in writing.

Recovery of money due to the

Employer

86.	(1) All damages (including liquidated damages), costs, charges, expenses, debts or sums for which the Contractor is liable to the Employer under any provision of the Contract may be deducted by the Employer from monies due to the Contractor under the Contract and the Employer shall have the power to recover any balance not so deducted from monies due to the Contractor under any other contract between the Employer and the Contractor.

(2) All damages (including liquidated damages), costs, charges, expenses, debts or sums for which the Contractor is liable to the Employer under any provision of any other contract between the Contractor and the Employer may be deducted by the Employer from monies due to the Contractor under the Contract.

SPECIAL RISKS AND FRUSTRATION

Special risks

87.(1) If during the currency of the Contract, there shall be

(a)	an outbreak or war (whether war be declared or   not) in any part of the world which, whether financially or otherwise materially affects the execution of any Works, or

(b)	an invasion of Hong Kong, or

(c)	civil war, rebellion, revolution or military or usurped power in Hong Kong, or

(d)	riot, commotion or disorder in Hong Kong otherwise than amongst the employees of the Contractor, any sub-contractor or Specialist Contractor currently or formerly engaged on any Works or Specialist Works;

hereinafter comprehensively referred to as "the special risks", the Contractor shall, unless and until the Contract is terminated under the provisions of this Clause, use his best endeavours to complete the execution of the Whole of the Works.

Provided that the Employer shall be entitled at any time after the occurrence of any of the special risks to terminate the Contract (with the exception of this Clause and Clause 89) by giving written notice to the Contractor, and upon such notice being given the Contract shall terminate but without prejudice to the claims of either party in respect of any antecedent breach thereof.

(2) In the event of termination in accordance with the proviso to sub-clause (1) of this Clause, the Contractor shall with all reasonable despatch remove from every Site all Constructional Plant, temporary buildings and surplus materials and equipment and shall similarly allow his sub-contractors to do so.

(3) In the event of termination in accordance with the proviso to sub-clause (1) of this Clause, the Contractor shall be paid by the Employer, in so far as such items have not already been covered by payments on account made to the Contractor, for all work executed prior to the date of termination at the rates provided in the Contract and in addition:-

(a)	the sums payable in respect of preliminary items  in so far as the work or service comprised therein has been carried out or perfo rmed and a proper proportion as certified by the Engineer of all such items the  work or service comprised in which has been partially carried out or performed;

(b)	the Cost of materials and equipment reasonably ordered for the Whole of the Works which shall have been delivered to the Contractor or of which the Contractor is legally liable to accept delivery, such materials and equipment becoming the property of the Employer upon such payment being made by the Employer;

(c)	a sum to be certified by the Engineer being any Cost reasonably incurred by the Contractor in the expectation of completing the Whole of the Works in so far as such Cost shall not have been paid in accordance with any other sub-clause of this Clause;

(4) Whether the Contract shall be terminated in accordance with the proviso to sub-clause (1) of this Clause or not, the following provisions shall apply or be deemed to have applied as from the occurrence of any of the special risks notwithstanding anything expressed in or implied by the other terms of the Contract:-

(a)	The Contractor shall be under no liability whatsoever whether by way of indemnity or otherwise for or in respect of damage to the permanent work (other than work condemned under Clause 48) or Temporary Works or to property (other than property of the Contractor including property deemed to be the property of the Employer under Clause 71 or property hired by the Contractor for the purposes of executing the Whole of the Works) whether of the Employer or of third parties or for or in respect of injury or loss of life which is wholly the consequence of the occurrence of any of the special risks and the Employer shall indemnify the Contractor against all such liabilities and against all claims, demands, proceedings, damages, costs, charges and expenses whatsoever in respect of or in relation thereto.

(b)	If the permanent work or Temporary Works or any material or equipment on any Site shall be destroyed or damaged by reason of any of the special risks, the Contractor shall nevertheless be entitled to payment for such permanent work and for such materials so destroyed or damaged and the Contractor shall be entitled to recover from the Employer the expense incurred in making good any such destruction or damage whether to the permanent work or the Temporary Works and of replacing or making good such materials and equipment so far as may be required by the Engineer or as may be necessary for the completion of the Whole of the Works, valued at rates agreed upon between the Engineer and the Contractor and based where possible on prime costs.  In the event of the Engineer and the Contractor failing to reach agreement on any rate the Engineer shall fix such rate as shall in his opinion be reasonable and notify the Contractor accordingly.

(c) Destruction, damage, injury or loss of life caused by the explosion or impact, whenever and wherever occurring, of any mine, bomb, shell, grenade, missile, munition or explosive of war shall be deemed to be a consequence of the special risks.

Frustration

88.	In the event of the Contract being frustrated whether by war or otherwise howsoever, the sum payable by the Employer to the Contractor shall be the same as that which would have been payable under Clause 87 if the Contract had been terminated in accordance with Clause 87.

SETTLEMENT OF DISPUTES

Settlement of

disputes

89.	(1) If any dispute or difference of any kind whatsoever shall arise between the Employer and the Contractor in connection with or arising out of the Contract or the carrying out of the Whole of the Works including any dispute as to any decision, instruction, order, direction, certificate or valuation by the Engineer whether during the progress of the Whole of the Works or after their completion and whether before or after the termination, abandonment or breach of the Contract, it shall be referred to and settled by the Engineer who shall state his decision in writing and give notice of the same to the Employer and the Contractor.  Unless the Contract shall have been already terminated or abandoned the Contractor shall in every case continue to proceed with the Whole of the Works with all due diligence and he shall give effect forthwith to every such decision of the Engineer unless and until the same shall be revised in mediation or arbitration as hereinafter provided.  Such decision shall be final and binding upon the Contractor and the Employer unless either of them shall require that the matter be referred to mediation or arbitration as hereinafter provided.  If the Engineer shall fail to give such decision for a period of 28 days after being requested to do so or if either the Employer or the Contractor be dissatisfied with any such decision of the Engineer then either the Employer or the Contractor may within 28 days after receiving notice of such decision, or within 28 days after the expiry of the said decision period of 28 days, as the case may be, request that the matter shall be referred to mediation in accordance with and subject to the Hong Kong Government Mediation Rules or any modification thereof for the time being in force.

(2) If the matter cannot be resolved by mediation, or if either the Employer or the Contractor do not wish the matter to be referred to mediation then either the Employer or the Contractor may within the time specified herein require that the matter shall be referred to arbitration in accordance with and subject to the provisions of the Arbitration Ordinance or any statutory modification thereof for the time being in force and any such reference shall be deemed to be a submission to arbitration within the meaning of such Ordinance.  Any reference to arbitration shall be made within 90 days of:

(a)	the refusal to mediate, or

(b)	the failure of the mediation proceedings to produce a settlement acceptable to the Employer and the Contractor, or

(c)	the abandonment of the mediation, or

(d)	the Engineer failing to make a decision for a period of 90 days after being so requested to do so and subsequently neither the Employer nor the Contractor having requested mediation, or

(e)	the receipt of a notice of a decision by the Engineer and neither the Employer nor the Contractor having requested mediation.

(3) The arbitrator appointed shall have full power to open up, review and revise any decision (other than a decision under Clause 48(3) not to vary the  Works), instruction, order, direction, certificate or valuation by the Engineer and neither party shall be limited in the proceedings before such arbitrator to the evidence or arguments put before the Engineer for the purpose of obtaining his decision above referred to.  Save as provided for in sub-cause (4) of this Clause no steps shall be taken in the reference to the arbitrator until after the completion or alleged completion of the Whole of the Works unless with the written consent of the Employer and the Contractor.

Provided that:

(a)	the giving of the last certificate of completion in accordance with General Conditions of Contract Clause 55 shall not be a condition precedent to the taking of any step in such reference;

(b)	no decision given by the Engineer in accordance with the foregoing provisions shall disqualify him from being called as a witness and giving evidence before the arbitrator on any matter whatsoever relevant to the dispute or difference so referred to the arbitrator as aforesaid.

(4) In the case of any dispute or difference as to the exercise of the Engineer's powers under Clause 84(1) the reference to the arbitrator may proceed notwithstanding that the Whole of the Works shall not then be or be alleged to be complete.

(5) The Hong Kong International Arbitration Centre Domestic Arbitration Rules shall apply to any arbitration instituted in accordance with this Clause unless the parties agree to the contrary.

NOTICES

Service of notices

90.	(1) Any notice to be given to the Contractor under the provisions of the Contract must be in writing and may be served:-

(a)	personally, or

(b)	by post addressed to the Contractor's last known place of business or, in the event of the Contractor being

(i)	a firm, to the last known place of residence of the owner or any of the partners thereof, or

(ii)	a company, to the registered office in Hong Kong of such company, or

(c)	by leaving a copy at the Contractor's last known place of business or in the event of the Contractor being

(i)	a firm, at the last known place of residence of the owner or any of the partners thereof, or

(ii)	a company, at the registered office in Hong  Kong of such company, or

(d)	by posting a copy in a conspicuous position upon any Site.

(2) Any notice to be given to the Engineer under the provisions of the Contract shall be served by sending the same by post to or leaving the same at the office of the Engineer.

(3) Any notice to be given to the Employer, as distinct from the Engineer, under the provisions of the Contract shall be served by sending the same by post or leaving the same at the appropriate management office of the Employer.

DEFAULT OF THE EMPLOYER

Default of the

Employer

91.	(1) In the event of the Employer failing to pay to the Contractor any sum certified in accordance with Clause 78 and 80 within 30 days after the same shall have become due under the provisions of the Contract the Contractor may give 14 days' notice in writing to the Employer to make payment of the sum due.  Such notice shall make express reference to this Clause.  In the event of failure by the Employer to make such payment within such 14 day notice period, the Contractor shall be entitled to terminate the Contract.

(2) In the event of the Contract being terminated under this Clause the property in all Constructional Plant and temporary buildings brought upon any Site by the Contractor shall thereupon revest in him and he shall with all reasonable despatch remove the same form such Sites.

(3) Nothing in this Clause contained shall prejudice the right of the Contractor to exercise, either in lieu of or in addition to the rights and remedies in this Clause specified, any other rights or remedies to which the Contractor may be entitled.

FLUCTUATIONS

Fluctuations

92.	No adjustment to the final value of any Works shall be made as a result of any variation in the exchange rate between the Hong Kong Dollar and any other currency or as a result of any fluctuation in the cost of labour, materials, equipment and Constructional Plant and any other cost incurred by the Contractor in execution of the Works.

HEIGHT RESTRICTIONS

Airport height

restrictions

93.	The Contractor shall comply with all height restrictions contained in the Hong Kong Airport (Control of Obstructions) Ordinance, Cap. 301 as if the same applied to all plant, machinery and other structures used or erected by the Contractor.